OUM Cloud

PSU.EGSI Project Management Plan

<Company Long Name>

<Subject>

When this template is completed, delete all the yellow notes as follows:

1. With your document open, open the Find and Replace window.
2. Expand the Find and Replace window using the More>> button.
3. Place the cursor in the Find what: field.
4. Choose Format > Style.
5. When the Find Style box opens, scroll through the list and select Note and click OK.
6. Leave the Replace with: field blank.
7. Select Replace, Replace All or Find Next to remove the yellow notes.
8. Repeat using the Note Wide style if there are any landscape sections that contain wide yellow notes.

Please refer to the OUM Template User’s Guide for detailed instructions for working with OUM templates.

Author:	<Author>

Creation Date:	May 14, 2014

Last Updated:	September 16, 2016

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting the Office Button>Word Options>Advanced> and checking the Show bookmarks option in the Show document content region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

To add additional approval lines, press [Tab] from the last cell in the table above.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

5

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 14-May-14 | <Author> | Draft 1a | No Previous Document |

## Reviewers

| Name | Position |
| --- | --- |

Contents

1	Document Control	iii

1.1	Change Record	iii

1.2	Reviewers	iii

2	Introduction	1

2.1	Purpose	1

2.2	Application	1

2.3	Related Documents	1

3	Objectives	3

3.1	Mission Statement	3

3.2	Critical Success Factors	3

3.3	Project Objectives	3

4	Scope	4

4.1	Scope of Project	4

4.2	Constraints and Assumptions	4

4.3	Out of Scope	4

5	Approach	5

5.1	Phases	5

5.2	Key Work Products and Milestones	5

5.3	Acceptance Policy	5

6	Scope Management	6

6.1	Scope Definition	6

6.2	Scope Change Control	6

6.3	Strategy	6

6.4	Relationship to Other Systems/Projects	7

7	Financial Management	8

7.1	Purpose	8

7.2	Strategy	8

8	Work Management	9

8.1	Purpose	9

8.2	Strategy	9

8.3	Workplan Control	9

9	Managing Challenges, Assumptions and Actions	11

9.1	Definitions	11

9.2	Risks Management	11

9.3	Issues Management	11

9.4	Problems Management	12

9.5	Assumptions Management	12

9.6	Actions Management	12

10	Staff Management	15

10.1	The Project Team	15

10.2	Project Escalation Structure	15

10.3	Project Orientation Guide	15

10.4	Education and Training	15

11	Communications Management	16

11.1	Purpose	16

11.2	Model	16

12	Quality Management	18

12.1	Purpose	18

12.2	Approach	18

13	Configuration Management	19

13.1	Purpose	19

13.2	Configuration Definition	19

13.3	Document Control	19

13.4	Knowledge Management	19

13.5	Release Management	19

14	Infrastructure Management	20

14.1	Purpose	20

14.2	Project Environments	20

14.3	Access	20

15	Procurement Management	21

15.1	Process	21

16	Organizational Change Management	22

16.1	Purpose	22

16.2	Strategy	22

17	Appendix A – WorkPlan	23

To update the table of contents, put the cursor anywhere in the table and press [F9].  To change the number of levels displayed, select the menu option Insert->Index and Tables, make sure the Table of Contents tab is active, and change the Number of Levels to a new value.

# Introduction

## Purpose

The purpose of this Project Management Plan is to define the high-level approach to project management that will be applied to the project.

This Project Management Plan (PMP) describes the project approach and governance..  The PMP provides a framework for documenting the commonly described components.  The sections included and the level of detail documented for your project should be consistent with your project approach and scope.

This PMP template is appropriate defining the governance of projects..  If your responsibilities are more aligned to managing multiple small, engagements, then the Abbreviated PMP may better align to your needs

## Application

The following topics will contain described in this document:

Scope

Approach

Scope Management

Financial Management

Work Management

Managing Challenges and Actions

Staff Management

Communications Management

Quality Management

Configuration Management

Infrastructure Management

Procurement Management

Organizational Change Management

The plan will be applied to both <Consultant> and <Company Short Name> responsibilities across the project.

## Related Documents

Executed Contract for <Project Name>

MS Project Workplan

Risk/Issue/Problem Log

# Objectives

## Mission Statement

<Company Long Name>‘s project mission is to:

## Critical Success Factors

The critical success factors to meeting the goals stated in the mission statement are:

Strong executive sponsorship and management support of the project mission and project team

Adequate project staffing for the expected goals and timeline to be met

Clear roles and responsibilities defined for the project in order to assure accountability, ownership, and quality

A comprehensive Project Workplan and Project Management Plan

A thorough understanding of known project risks and assumptions throughout the executive committee and project team

A focus on quality and efficiency

Adoption of  product-proven practices

Support of timely decision-making

Team cohesion and timely communication

## Project Objectives

The objectives of the project are to:

<Objective 1> and will be measured by the timeliness and accuracy of key work products and...

<Objective 2>

# Scope

A clear project scope definition will be one of the most important aspects of managing the <Project Name> project as it clearly identifies boundaries of what is to be implemented and key work products to be produced.

Note: A good scope definition should be easy to understand, and clearly define what application modules, business processes, interfaces, enhancements, conversions and technical architecture needs to be implemented. Scope should also include the geographical boundaries and locations.

Note: The scope definition should also clearly define those things that are out of scope.

## Scope of Project

The scope of this project includes a number of areas.  For each area, there should be a corresponding strategy for incorporating these areas into the overall project.

### Customer Scope of Work

## Constraints and Assumptions

The assumptions have been identified.

## Out of Scope

The following areas are out of scope for this project…

# Approach

## Phases

The Oracle Cloud Implementation approach will be used for management and execution of the Program.  The following Phases are planned.

A Project Workplan is included in Appendix A

## Key Work Products and Milestones

The following chart identified the project key work products and target milestone dates.

| Phase | Key Work Products |  | Milestone Date | Acceptance Type | Acceptance Time Period | Reviewers | Sign-Off |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Deliverables |  |  |  |  |  |  |  |
| <phase name> |  | <deliverable name> |  | <review type> |  | <reviewer(s)> | <approver(s)> |

:

## Acceptance Policy

Acceptance policy for this project includes:

- <Company Short Name> reviewers will include the <Company Short Name> Project Manager and the other members from the Project Steering Committee.

- Deliverables will be accompanied by an Acceptance Certificate that describes the deliverable and provides an area for <Company Short Name> acceptance signature.   Signoff process of deliverables will be done as outlined in the contract.

Obtaining customer acceptance of contractual deliverables or agreement for non-contractual work products should be done in accordance with the executed contract.

# Scope Management

Scope Management is a critical function in the <Project Name> project and a formal method must exist to ensure that all of the work required is accomplished.

## Scope Definition

The initial scope of the project was defined in the executed contract with Oracle.  It defined the areas that are the responsibility of Oracle to manage and execute, those that are shared between Oracle and the <Customer Name> and those that are the sole responsibility of <Customer Name>.

## Scope Change Control

As changes to scope arise during project execution, it is important to follow a disciplined scope change management process to ensure agreement on the following:

Required adjustments to schedule and/or cost

Incremental resource requirements

Business/project impact

Adherence to contractual requirements

The process will track the following information at a minimum:

Who is logging the request and why

Detailed functional and/or technical description of the requested change

Business impact / Priority

Cost/Schedule impact – adjustments to work plan and financial plan

Resource impact – adjustments to resource plan

## Strategy

The Change Control procedure is documented below:

Any modification to or deviation from the agreed functionality, or changes to the time or costs agreed upon in the contract will be subject to the following procedure.

A change can be identified to both <Consultant> and customer project managers by a resolved problem or issue, document, conversation, or other form of communication.

The person who is functionally responsible (from <Consultant>) for the area of change will:

  - Complete a Change Request Form (CRF) for the proposed changes and submit copies to the relevant parties (possibly including subcontractors, and technical input) for assessment.

  - Record the CRF in the change control log.

  - Investigate the impact of the proposed change.

  - Evaluate the impact of not performing the change.

  - Prepare a response to the proposed change.

  - File the CRF original in the project library.

  - Agree with the customer whether the change should be performed and obtain authorization sign-off of the CRF.

If the change is not agreed to:

The Project Manager will discuss and document the objection with the Customer Project Manager

The proposed change will be re-negotiated if possible, or withdrawn if it is agreed to be non-essential.  In such a case, the reasons will be documented on the CRF.

Monitor Changes

Once the CRF has been signed then work may begin.

The Project Manager will adjust project plans to incorporate agreed changes and present them at progress meetings for approval.

Progress on the change controls will be reported at progress meetings.  Both <Consultant> and customer project managers must sign the CRF once the change has been completed.

The CRF is returned to the originator who will update the Change Request Log with the date completed.

The Change Request Log will be reviewed at progress meetings to check on changes that have not been completed.

## Relationship to Other Systems/Projects

It is the responsibility of <Company Short Name> to inform <Consultant> of other business initiatives that may impact the project.  The following are known business initiatives:

# Financial Management

## Purpose

The purpose of the Financial Management Plan is to define all the processes needed to ensure that the project operates and completes with in the approved budget.

## Strategy

This strategy must include details for documenting and agreeing (with key stakeholders) to:

Establish a project budget

Develop a cost burdened project plan that correlates to the project budget

Develop a Project Accounting WBS (labor and expense task structure) to facilitate tracking of actual costs incurred.

Develop a process for tracking and reporting financial performance internally and to the customer if the project is T&M

Develop a process for updating the financial plan based on approved change orders

Develop a process for how invoices will be processed by the customer and tracked to payment

  - The Finance Management Plan needs a strategy to track these data elements (at a minimum):

Other project costs

Travel and Expenses

# Work Management

## Purpose

The purpose of the Work Management Plan is to establish procedures for defining, monitoring, and directing all work performed on the project.

## Strategy

The Work Management Plan should clearly state the procedures for defining, documenting, gaining agreement on, and communicating the project’s workplan and the processes to be used for which the plan would be executed and controlled.

The Project Workplan is the hub of project management as it denotes all activities that the team will be participating in within the project’s scope, objectives, and approach and it provides a repository of data that the project manager can utilize to manage the project to plan. Processes that would be used for workplan execution and control would include the following:

Developing the Baseline Project Workplan

Controlling the Workplan through the life cycle of the project.

Executing the Workplan

Managing Team Work

Managing Team Time

The Project Workplan will be updated from project staff timesheets on a weekly basis.  At monthly intervals the latest status will be reported to <Company Long Name> and <Consultant> management as part of Status Monitoring and Reporting.

Each week the Project Workplan will be base lined by saving it to a file with the week number coded in the filename, so that it is possible to trace project data back to previous versions of the workplan.

An initial baseline for the Project Workplan is included in Appendix A to this plan.

## Workplan Control

This procedure defines how the Project Workplan will be maintained throughout the project management life cycle.   The procedures also detail the entry of actual and estimate to complete and reporting work progress.  The Workplan Control Procedure assumes the use of Microsoft Project and Excel.

The procedures are as follows:

- Commence project with the baseline Project Workplan.

The Oracle Project Manager and the <Customer Name> Project Manager review and confirm the Project Workplan.

Oracle leads provide their actual and percentage to complete to the Oracle Project Manager each Friday (or last working day of the week).

The Oracle Project Manager updates the Project Workplan on a weekly basis by entering percentage completion for each started task.

The Oracle Project Manager backs up the plan after updating.

The Oracle Project Manager attaches the updated project plan to the Team Progress Meeting Agenda and reports status at the weekly or monthly meetings.

The Team Leads will create and maintain the project issue logs on weekly basis and update the status report.  The content of Issue Logs will be discussed at the weekly status-reporting meeting.  Issue Logs will be summarized and presented to the Steering Committee on monthly basis.

<Customer Name> may use the same process for status reporting for their assigned activities as they relate to the program.

The Project Workplan will be updated from project staff timesheets on a weekly basis.  At monthly intervals the latest status will be reported to <Customer Name> and Oracle management as part of Status Monitoring and Reporting.

Each week the Project Workplan will be baselined by saving it to a file with the week number coded in the filename, so that it is possible to trace project data back to previous versions of the Workplan.

Oracle project manager will maintain the Project Workplan and report changes as soon as they’re known.  <Customer Name> will have three (3) days to respond to any and all plan changes.

# Managing Challenges, Assumptions and Actions

## Definitions

Issues are differentiated from Problems and Risks as follows:

An Issue is an open concern or matter that is under discussion and could adversely impact the success of a project.

A Problem is a perceived variance between the expected and actual ability of an item to fulfill its defined purpose (e.g., a software bug, consistent unexpected downtimes, a faulty design, service request, etc.)

Risk is the possibility of an uncertain future outcome or condition that if it occurs has a positive or negative impact on a project’s objectives, which may be mitigated by preemptive action.

## Risks Management

### Purpose

Risk Management is a structured process for identifying, documenting, tracking and managing the negative consequences of project risks throughout the lifecycle of the project. The goal of risk management is reduction of risk probability and severity.  Risk Management does not necessarily eliminate risk, but attempts to reduce the negative exposure to risk.

A Risk is viewed in two dimensions:

Risk Probability - the likelihood that a certain risk will negatively affect a project

Risk Severity - measures the anticipated impact of such a risk

### Approach

Risk analysis and monitoring will occur regularly as part of the weekly Status meetings:

Each risk will be analyzed:

Risks will be identified and documented at project start and proactively throughout the project

The probability and severity for each risk will be assessed; and an appropriate priority established for each risk

A response plan will be jointly developed and approved by Oracle and <Company Short Name> and then implemented.  The goal of the risk response plan is to reduce the probability and/or consequences of each risk.  The response plan is specific to each risk, but is generally related to one of the following actions:  avoid, transfer, mitigate or accept the risk.  If implementing the response plan will impact the project’s schedule or budget, a Change Request (and contract extension if necessary) will be prepared for <Company Short Name> authorization.

## Issues Management

### Purpose

Issues Management is a structured process for identifying, documenting, tracking and resolving issues as they occur throughout the lifecycle of a project.  The intended result is a minimal backlog of unresolved issues, thus providing the lowest practical impact to the project.

### Approach

Issues can be raised by any project team member or stakeholder.  Issues will be defined in the Issues Log and assigned to an owner for resolution.  Proposed resolutions will be reviewed at weekly status meeting.

The impact on schedule and costs will be assessed for each resolution.  If implementing the issue resolution will impact the project’s schedule or budget, a Change Request (and contract extension if necessary) will be prepared for <Company Short Name> authorization.

If an issue cannot be resolved, it must be escalated to project sponsor(s) for resolution.

## Problems Management

### Purpose

Problem Management is a structured process for identifying, documenting, tracking and resolving problems as they occur throughout the lifecycle of a project.  The intended result is a minimal backlog of unresolved issues, thus providing the lowest practical impact to the project.

### Approach

Problems can be identified by any project team member or stakeholder.  Problems will be documented in the Problems Log and assigned to an owner for resolution.  Solutions will be reviewed at weekly status meeting.

If a problem cannot be solved, it must be escalated to senior management for resolution.

## Assumptions Management

### Purpose

Assumptions are made at the start of the project and throughout its lifecycle.  Schedules, decisions, budgets and strategies can all rely on assumptions.  While the assumption remains true, the schedules, decisions, budgets and strategies remain valid.  But if an assumption proves to be false, the project can be significantly impacted.

Assumptions Management is a structured process for tracking assumptions and taking appropriate actions if the assumptions change.

### Approach

Assumption monitoring will occur regularly as part of the weekly Status meetings.  Assumptions are identified and documented at project start and proactively throughout the project.

As long as the assumption remains true, no additional action is needed.  If an assumption is proven false, it is closed as an Assumption and transferred to Issues Management where the impact of the false assumption on schedule and costs will be assessed.  If the false assumption will impact the project’s schedule or budget, a Change Request (and contract extension if necessary) will be prepared for <Company Short Name> authorization.

## Actions Management

### Purpose

Action Management is a structured process for monitoring critical project management activities needed to maintain project progress.  The intended result is for all actions to be completed in the shortest possible time period.

### Approach

Actions may be identified during weekly status meetings or other project planning or checkpoint meetings.  They also can occur as a result of lessons learned from previous project activities.  Critical management actions will be defined in the Action Log and assigned to an owner for completion.  Action status will be reviewed during weekly status meetings.

Once the Action Item has been formally documented, it’s assigned to an owner. The Action Item owner will be responsible to complete the Action Item.

### Review & Reporting

Action Items will be reviewed each week at

Team Status meetings

If an action item cannot be resolved, it must be escalated for resolution.

  - High priority action items not resolved by the due date are escalated to the next management level.  If not resolved within 5 business days, it is escalated to the next management level in sequence.

The Action Item Log will be used as a management tool to manage all Action Items.

# Staff Management

## The Project Team

The project organization is shown below:

A separate Organization Plan (wall chart) with named individuals may be maintained and updated for the project as a communication tool.

## Project Escalation Structure

Disagreements occurring between Oracle and <Company Short Name> team members will be referred to the Oracle and <Company Short Name> project managers for resolution.

Disagreements occurring between the Oracle and <Company Short Name> project managers that cannot be resolved will be referred to the Oracle and <Company Short Name> executive sponsors.

Attention: This is extremely important. Please discuss the escalation structure with the Customer PM and document the process here.

## Project Orientation Guide

An Orientation guide will be developed and maintained for introducing new Oracle and <Company Short Name> team members to the <Project Name> project.   The guide will include, but is not limited to the following information:

Project Management Plan (PMP)

Meetings schedule

Team Contact list

Team organization

Project information repositories

## Education and Training

The staff involved with this project (including customer staff) are all suitably qualified in terms of background, experience, and training in the tasks to be undertaken, with the following exceptions that will be catered to during the course of the project as defined below and monitored in the associated Staff Training Plan:

Customer Staff Training needs

Consultant Staff Training needs

# Communications Management

Project communications is a critical function in any project and a formal method must exist for effective communications with all project stakeholders

## Purpose

The purpose of the Communications Management Plan is to define how the project collects, assesses, reports, and acts on information about the progress of the project, as measured against project plans.

Note:  The Communications Management Plan is focused on Internal Project Team communications.  It is very common for a robust communications plan to be associated with activities around Organizational Change Management.  This section does NOT address this level of communications.

The Communications Management Plan contains steps that define the overall strategy for communicating and sharing project information.  This includes documenting and agreeing with key stakeholders on:

What to communicate

When

To whom

Using what media – reports, meetings, email, etc.

Content (Include a template if needed)

## Model

It is strongly recommended that <Company Short Name> establish a communication campaign to reach all employees, vendors, partners and any others who are impacted by the <Project Name> project but who are not actively involved as a stakeholder.  This communication campaign is outside this project’s scope of work, but would be a complementary effort performed by <Company Short Name> in parallel with this project.

The following table defines the recurring communication events that are recommended for the <Project Name> project.

| Meetings/ Media | Agenda | Timing | Responsibility | Participants | Input | Output |
| --- | --- | --- | --- | --- | --- | --- |
| Management |  |  |  |  |  |  |
| Steering committee Meeting | Progress against plan Issues summary Change control status Action item review Future activities | Monthly | Executive Sponsor | Steering committee and Project Manager | Project Status Report Summary | Minutes/ Action Items |
| Project Management Status Meeting | Progress against plan Accomplishments/Next steps Issues summary Change control status Action item review | Weekly | Program Manager | All Project Leads (and all project team members) | Project Plan Resource Plan Quality Plan Implementation Site Status Report | Minutes/ Action Items Status Report Summary |
| Development |  |  |  |  |  |  |
| Functional Review Meeting | Progress against plan Issues summary Change control status Action item review Future activities | As needed | Project Manager and Leads | Functional Team Leads Key Users | Functional Status Report | Minutes/ Action Items |
| Technical Review Meeting | Progress against plan Issues summary Change control status Action item review Future activities | As needed | Project Manager and Leads | Technical Team Leads Key Users | Technical Status Report | Minutes/ Action Items |
| Team Progress | Progress against plan Future activities | Weekly | Leads and Team Members | Leads Team Members | Team Status Report | Minutes / Action Items |
| Checkpoint Review Meetings | Discuss lessons learned and make adjustments as necessary | As needed | Project Manager and Leads | Project Management and Key Users | Project Progress Report | Minutes/ Action Items |

# Quality Management

Project Quality Management includes the processes required to ensure that the project will meet the goals as set forth in the project scope. Project Quality Management should address both the management of the project and the product of the project.

## Purpose

The purpose of the Quality Management Plan is to create a mechanism to ensure that the quality of the project implementation process and work products meet prescribed standards.

## Approach

The Quality Management Plan consists of four elements:

Quality Planning – developing the total plan to establish, monitor, and ensure quality objectives for the project work products as well as the project delivery process

Quality Control – monitoring specific project results to ensure compliance with quality objectives

Quality Assurance – conducting planned and systematic activities to ensure confidence that quality planning objectives will be met

Process Improvement – improving the Project Management Process on the basis of analysis and corrective feedback

  - The plan needs to:

Define how work products will be physically assessed for functionality (testing), and what measurements will be collected during the project.  Develop preliminary testing plan and review it with the customer.

Define acceptance criteria for project work product and the project overall. (THIS IS A CRITIFCAL PROCESS as it is usually spelled out in the contract and the procedure must be very clear and agreed upon to achieve a successful completion of he work products. Make sure your plan is very clear on this process)

# Configuration Management

## Purpose

The Configuration Management Plan identifies the items that form the configuration that will be developed for the project, baselines these items at intervals, and manages changes to the items.  Status reports of configuration items are produced during the project and releases prepared for testing and for delivery to the customer.

## Configuration Definition

The following naming conventions will be used for configuration items:

Document Files

| Type | Format | Extension | Example |
| --- | --- | --- | --- |
| Word Files |  |  |  |
| Graphics |  |  |  |
| Spreadsheets |  |  |  |
| Application Specific |  |  |  |
| Other |  |  |  |

## Document Control

## Knowledge Management

## Release Management

# Infrastructure Management

Infrastructure Management is typically not included in a cloud implementation.  Remove this section if it does not apply

## Purpose

The purpose of the Infrastructure Management Plan is to define processes that establish a stable and productive infrastructure to effectively manage and execute the project.

## Project Environments

The project <process name> environment is located at <location> and consists of:

## Access

Describe the approach for granting access to the in-scope environments.

# Procurement Management

Procurement Management is typically not included in a cloud implementation.  Remove this section if it does not apply

## Process

The following is the process for procuring goods and services required to deliver the project.

# Organizational Change Management

Organizational Change Management is typically not included in a cloud implementation.  Remove this section if it does not apply

## Purpose

The purpose of the Change Management Plan is developing procedures to help the project management team to understand the change management and/or benefit tracking work.  The plan also needs to define the overall strategy for identifying and mitigating organizational risks (culture, management and stakeholders’ reactions and organization model) and maximizing benefits throughout the lifecycle of the project.

## Strategy

The Change Management Plan needs to include agreeing (with key stakeholders) on:

How to align the executives and management around the project and get their commitment

How to prepare the Oracle Team and the customer resources working efficiently together in a very short period of time

How to anticipate and manage stakeholders’ expectations/reactions during the project

How to communicate to all stakeholders and the customer’s customers/suppliers the changes related to the implementation

How to prepare the stakeholders to adapt to and adopt the new tasks

How to put in place the procedures to track and measure benefits

# Appendix A – WorkPlan