OUM

IM.090 Installation Instructions

<Company Long Name>

<Subject>

When this template is completed, delete all the yellow notes as follows:

1. With your document open, open the Find and Replace window.
2. Expand the Find and Replace window using the More>> button.
3. Place the cursor in the Find what: field.
4. Choose Format > Style.
5. When the Find Style box opens, scroll through the list and select Note and click OK.
6. Leave the Replace with: field blank.
7. Select Replace, Replace All or Find Next to remove the yellow notes.
8. Repeat using the Note Wide style if there are any landscape sections that contain wide yellow notes.

Please refer to the OUM Template User’s Guide for detailed instructions for working with OUM templates.

Author:	<Author>

Creation Date:	May 14, 2014

Last Updated:	September 16, 2016

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting the Office Button>Word Options>Advanced> and checking the Show bookmarks option in the Show document content region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

To add additional approval lines, press [Tab] from the last cell in the table above.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

5

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 14-May-14 | <Author> | Draft 1a | No Previous Document |

## Reviewers

| Name | Position |
| --- | --- |

Contents

1	Document Control	iii

1.1	Change Record	iii

1.2	Reviewers	iii

2	Introduction	1

2.1	Scope of this Document	1

2.2	Audience	1

2.3	Related Documents	1

3	Executive Summary	3

4	Deployment Team AND Contact Information	4

4.1	Deployment Conference Bridge and Onsite Location	4

4.2	Deployment Check Points	4

4.3	Status Report Contacts	5

5	Overview of Production Environment	6

5.1	RDBMS Type and Version	6

5.2	Oracle Information	6

5.3	Enterprise Server Information	6

6	Interface – Integration Information	7

7	Network and Installation Information	8

8	Implementation Precondition Criteria	9

8.1	Precondition Criteria	9

8.2	Special Preparation for Testing Siebel Mobile Client	10

9	Implementation Post Condition Criteria	11

9.1	Post Condition Criteria	11

9.2	Rollback Criteria	11

10	Installation Instructions for <Subject>	12

10.1	Pre-Installation Steps	12

10.2	Installation Steps	12

10.3	Verification Checklist	14

11	Production Smoke Test	15

11.1	Smoke Test Selected New Functionality	15

11.2	Regression Smoke Test of Selected Unchanged Functionality	16

11.3	Smoke Test Specific to Mobile Client Application	17

11.4	Smoke Test Specific to Dedicated Client Application	17

12	Open and Closed Issues	19

12.1	Open Issues	19

12.2	Closed Issues	19

To update the table of contents, put the cursor anywhere in the table and press [F9].  To change the number of levels displayed, select the menu option Insert->Index and Tables, make sure the Table of Contents tab is active, and change the Number of Levels to a new value.

# Introduction

This document contains information that is commonly required before the client production release management team will approve a change to a production application. Much of the content in this document will be the same for subsequent releases in the client’s environment. After customizing the template as needed, the completed document can be reused as a template for deployment planning and delivery.

This document defines key information and documented process for migrating updates to the <Siebel application name> production environment. These releases may be maintenance or sustainment releases which include small enhancements and/or changes to resolve defects in the production configuration or may be a release that consists of new functionality for the current Siebel version that has been installed in the production environment. Version upgrades of Siebel and/or RDBMS are out of scope of the release process described in this document.

The plan indicated in this document was created to ensure that production releases follow a consistent, reliable process, and that a plan for testing the changes in the production environment exists.

## Scope of this Document

This template contains places to record the following information:

Deployment team members and contact information

Specific information about the hardware and infrastructure in the production environment

Deployment checkpoints

Entry criteria that must be met in order to begin deployment to production environment

Exit criteria that must be met in order to conclude that deployment is successful

Step-by-step plan for Siebel repository migration

Rollback criteria which would cause deployment to be cancelled

Post deployment smoke test plans

Other changes in production environment that are coincidental to Siebel changes

Status report contacts

## Audience

Implementation team, client stakeholders, and release managers for Siebel eBusiness Applications.

## Related Documents

Siebel Bookshelf:  Going Live with Siebel eBusiness Applications

Siebel Bookshelf: Siebel Remote and Replication Manager Administration Guide > Administering Siebel Remote > Sending Messages to Mobile Users

Siebel Bookshelf:  Applications Administration Guide: Message Broadcasting

Siebel Bookshelf:  Implementing Siebel eBusiness > Siebel Repository Import, Export, and Postinstallation Tasks > Postinstallation Tasks for the Siebel Repository

Siebel Bookshelf: Testing Siebel eBusiness Applications

Siebel Bookshelf: Monitoring and Diagnostics Guide for Siebel eBusiness Applications

# Executive Summary

Migrating changes, even small ones, to the Siebel production environment should be a repeatable process to minimize problems. Mitigating risks for a change to the production environment requires that specific conditions be satisfied before beginning the process and that post-update testing is performed before changes are made available to the business users and customers.  An update to the production environment, commonly referred to as the dev2prod process must include:

Implementation process that consistently follows Siebel’s best practices.

Verification process that the changes to be implemented are defect free, that the portions of the application which have not been changed are stable, and that the production environment is in a steady state.

Validation that the production environment has not been negatively impacted following update and that changes are working as expected.

Rollback plan in the event that the in-progress implementation must be abandoned.

# Deployment Team AND Contact Information

The team contact list should include all deployment participants or resources who will be onsite, on the deployment conference bridge, or on call for the implementation. This list should include resources for other systems that will be required to perform a task, such as verifying that external system which interfaces with Siebel is working as expected following production changes.

| Deployment Role | Name | Contact Phone #’s | Email or Pager |
| --- | --- | --- | --- |
| Release Manager |  |  |  |
| Technical Architect |  |  |  |
| Database Administrator |  |  |  |
| System Administrator |  |  |  |
| Network Administrator |  |  |  |

## Deployment Conference Bridge and Onsite Location

The bridge will be opened by <Name of person> at <00:00 am/pm time zone>.

Conference bridge phone number:  <000-000-0000>

Conference bridge passcode:  <000000>

The onsite deployment team will be located at <location>.

<Name of person> will be the facilitator for issues management during the deployment.

## Deployment Check Points

Indicate time zone to which time table references pertain and indicate a.m. or p.m. for each time reference. Update/add milestones as appropriate to particular implementation.

| Time Zone: |  |  |
| --- | --- | --- |
| Time (E.T.A.) | Milestone | Task Owner |
|  | All deployment resources in place to begin deployment |  |
|  | System goes offline to users |  |
|  | Dev2prod process begins |  |
|  | Dev2prod process completes |  |
|  | Production smoke testing begins |  |
|  | Go – no go decision regarding results of smoke test is made |  |
|  | Updated system available to users |  |

## Status Report Contacts

List individuals in I.T., the business, or other organizations that should be in the distribution list for status information related to this implementation.   Typically, business stakeholders will be included in the final status message but not usually included in incremental, technical updates made during the actual deployment.

| Role | Name | Email or Pager | Final Status Page Only? |
| --- | --- | --- | --- |
| Client Sponsor |  |  |  |
| Application Support Manager |  |  |  |

# Overview of Production Environment

## RDBMS Type and Version

Indicate RDBMS information for target production environment.

## Oracle Information

| Oracle Versions |  |
| --- | --- |
| Patch(es) Applied |  |
| Oracle Connect String |  |
| Tableowner Account Name |  |
| Tableowner Account Password |  |
| Siebel Data Tablespace |  |
| Siebel Index Tablespace |  |

## Enterprise Server Information

Indicate Enterprise Server information for target production environment.

| Server Name | Machine Type & Model | Operating System & Version | # of Remote Users | Owner (Admin / Dept) |
| --- | --- | --- | --- | --- |

# Interface – Integration Information

List all systems – applications which interface with Siebel and primary contact support information for each system.

|  |  | Type of Interface with Siebel |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| System Name | Support Contact Information | Real Time | Batch | 1 Way: Data Sent to Siebel by System | 1 Way: Data Sent to System by Siebel | 2 Way: Data Exchanged Between Siebel and System |

# Network and Installation Information

Update with information for target production environment.

| Default Gateway (TCP/IP Network Gateway) |  |
| --- | --- |
| Subnet Mask |  |
| Gateway Server VIP |  |
| Enterprise Server VIP |  |
| Database Server Network Name and IP Address |  |
| File System Location and Path |  |
| Resonate Central Dispatch Server (Primary) |  |
| Resonate Central Dispatch Server (Secondary) |  |

| Server Name | Network Name | Static IP Address | Installation Directory | Other Information |
| --- | --- | --- | --- | --- |

| Port Type | Port # | Component Name | Server Name |
| --- | --- | --- | --- |
| Sync Manager |  |  |  |
| Request Manager |  |  |  |
| Object Manager (1) |  |  |  |
| Object Manager (2) |  |  |  |
| Object Manager (3) |  |  |  |
| Object Manager (4) |  |  |  |

# Implementation Precondition Criteria

## Precondition Criteria

This table lists criteria that must be met in order for the planned changes to be considered ready for production release.   Update this list and add additional criteria pertinent to client release management prerequisites and processes.   Indicate N/A for criteria not applicable to a release.

| Precondition Criteria | Description | Owner | Completed? Y, N or N/A |
| --- | --- | --- | --- |
| Testing validation completed and passed? | Testing of all enhancements and fixes in release |  |  |
| Regression testing completed and passed? | Testing of unchanged portions of application to ensure that no negative impact has been created |  |  |
| Communication and release notes delivered to client stakeholders? | Communication regarding changes to the system, especially those applicable to end users and business process, and date/time when changes will be available in production environment |  |  |
| Release notes delivered to Siebel help desk? | Information regarding upcoming release must be in the hands of the help desk resources in advance of the release |  |  |
| All systems which are dependent upon Siebel system or may be impacted by changes have been identified and ready to support release? | Verification that changes will not create any unexpected ripple effects with other systems that interface with Siebel system or are dependent upon its output |  |  |
| All other changes being made in production environment for other systems at same time as Siebel implementation have been identified? | Verification that any other events occurring in production environment, e.g. a network upgrade, a major change to a legacy system, etc. during this implementation will not adversely impact the Siebel application or effort |  |  |
| All automated processes that affect Siebel and that would run during implementation have been identified and will not occur? Communication to all impacted systems and resources delivered? | Verification that processes that would normally occur during the implementation time frame, such as back up, automated data process, etc. have been identified and will be rescheduled or not done during release. |  |  |
| Step-by-step deployment instructions created? | Tasks required for migrating changes to target environment documented with planned time frames and task owners |  |  |
| All necessary resources available to execute deployment and validation? | Availability of all required resources and backups for key players |  |  |
| Deployment support list complete and contains all necessary contact information? | Contacts for all deployment tasks and interfacing applications have been identified and contacted regarding implementation |  |  |
| Production validation smoke test plan & scenarios completed and necessary data available? | Test scenarios for post deployment validation ready, necessary sample data available. Note: If mobile clients are part of this deployment, see note regarding preparing for mobile client smoke testing at end of this section. |  |  |
| Deployment test team ready to execute production smoke tests? | Test scenarios should be first executed in test environment to ensure that testers are familiar with required scenarios |  |  |
| Deployment test team has all necessary support? | Scripts, accounts, and any other required elements |  |  |
| Production environment is in steady state? | Existing target environment is functioning as expected |  |  |
| Request for approval to apply changes to production environment complete? | Request for change to production environment made. Request ID: <ID> |  |  |
| Request to apply changes to production environment approved? | Approval received from all required approvers |  |  |

## Special Preparation for Testing Siebel Mobile Client

Only if the implementation includes mobile users and/or wireless clients.

If the implementation encompasses the Siebel Mobile Client, the smoke testing scenarios must include verification that the user who has an existing local database at the time of the implementation is able to have the update applied to the mobile client application and synchronize data with the Siebel Server following receipt of the Siebel updates. To support this scenario, a local database extract from the production environment must be created and synchronized down to a workstation in advance of the release.

It is suggested that the team may want to have several logins used only for testing and to create a Siebel Database Extract for each. After the extracts are complete, a user with Siebel Mobile Client installed on a workstation will synchronize to create the local database in the workstation’s hard drive. When this step is done, a copy of the local database (.dbf) should be saved to a common repository for the deployment team. The reason for creating a copy of the .dbf file is to allow for repetitive testing. If there is an issue during testing that is resolved, the synchronization – update process must be retested using the same original database. Be sure to keep a list of logins and passwords for each archived local database.

# Implementation Post Condition Criteria

## Post Condition Criteria

This table lists criteria that must be met in order to consider that the production environment and changes just applied to it are stable and able to support the business.   Update this list and add additional criteria, as needed.

| Post Condition Criteria | Description | Owner | Completed? Y, N or N/A |
| --- | --- | --- | --- |
| Testing complete | All smoke testing and any other required testing are complete. |  |  |
| Testing issues identified and severity assigned | All issues identified during testing are logged and severity defined to each. |  |  |
| Issue severity is within acceptable boundaries | No issue exists where impact to system performance, user experience, and/or business results is too high to be considered acceptable. |  |  |

## Rollback Criteria

This table indicates conditions that will likely indicate that successful implementation is at risk and a rollback should be considered.

|  | Condition | Comments |
| --- | --- | --- |
| 1. | Implementation cannot be completed in time to allow for planned testing activities. |  |
| 2. | Critical defects are discovered during smoke test. |  |
| 3. | System is unstable during implementation and/or during production smoke test. |  |
| 4. | System that interfaces with Siebel is unable to process Siebel data following production change. |  |

# Installation Instructions for <Subject>

The following tables are samples of the level of detail that should be documented for the implementation process.   The specific steps required for a particular release must be defined by the deployment team.   The benefit of a detailed plan is that it reduces risk of steps being missed or done in the wrong order and also allows easier tracking of status.

It is recommended that these tables be updated to list all tasks required for a complex release for this particular Siebel installation.   For example, even though not all releases may include a change to the data schema, the related tasks should be listed in the appropriate location and sequence.   Do not delete these items from the plan as so that they are not overlooked when planning a release.   When preparing for a release, go through these tables and mark any task that is not necessary for that release as “N/A.”

| Environment Name: <Environment Name> | Machine: <Machine Name> |
| --- | --- |

## Pre-Installation Steps

| # | Task | Date | Start Time ETA | Responsibility |
| --- | --- | --- | --- | --- |
|  | Prior to beginning implementation: |  |  |  |
|  | Identify Siebel logins that will be used to perform smoke test validation of the updated Siebel web client and verify that the logins/passwords for same exist in the production environment. |  |  |  |
|  | Identify logins that will be used to perform smoke test validation of the updated Siebel mobile client, if the implementation includes mobile users, and verify that logins/passwords for same exist in the production environment. |  |  |  |
|  | Identify logins that will be used to perform smoke test validation of the updated Siebel dedicated client, if the implementation includes dedicated client installations. |  |  |  |
|  | Create Database Extracts from production database for each mobile client test login. Download local database to workstation. Save copy of each .dbf file to shared drive or common repository. |  |  |  |
|  | Some clients use a script to block all but selected logins from access to the production database during an implementation. If this will done, identify the production logins for all implementation team members as well as all Siebel test-user logins identified in previous steps. |  |  |  |
|  | Create Siebel Message Broadcast regarding release and system availability. |  |  |  |
|  | Create Siebel Message of the Day for Remote Users regarding release and system availability (if implementation includes remote users). |  |  |  |

## Installation Steps

| # | Task | Date | Start Time ETA | Responsibility |
| --- | --- | --- | --- | --- |
|  | Begin implementation: |  |  |  |
|  | Stop all Siebel Server tasks (Note: It may be wise to first stop Sync Manager to allow all transactions received from mobile users to be merged into the database before beginning stopping all other server tasks for implementation.) |  |  |  |
|  | Disable database access for all users. |  |  |  |
|  | Run full backup of Siebel database. |  |  |  |
|  | Verify names of all repositories in target database. |  |  |  |
|  | Rename existing production repository to show that it has been superseded by a newer repository. |  |  |  |
|  | Run repository migration configuration utility as defined in Siebel Bookshelf. Process will reference two different ODBC data sources (source database and target database). Will be necessary to manually create ODBC data source for target database. (Note: Follow process in Siebel Bookshelf for Microsoft servers or process for UNIX, as appropriate for environment.) If desired, update this table to include the steps for these tasks. |  |  |  |
|  | Copy new or modified web templates, images and/or style sheets from the source environment to the target Siebel Server: Templates: (.swt files) siebsrvr_root\WEBTEMPL Images: (.gif or .jpg files) siebsrvr_root\webmaster\images\language_code Cascading Style Sheets: (.css files) siebsrvr_root\webmaster\files\language_code |  |  |  |
|  | Restart Siebel Application Server and selected services. (Note: Identify what specific server processes are needed to complete the update of the production environment. Update this table with the specific server components and processes that should be started at this time, such as EIM for batch updates of data; Workflow, EAI and System Management for using ADM to migrate customization data, e.g. LOV’s, Responsibilities, PDQ’s, etc. Update the table with all tasks to be performed for each release. |  |  |  |
|  | <Placeholder: Specific jobs and processes that will be run to update system> |  |  |  |
|  | Bounce database |  |  |  |
|  | Run Siebel Server utility dbchck.exe (Windows) or dbchck (UNIX) to physical database schema with repository to verify that there are no inconsistencies. |  |  |  |
|  | Update database statistics with full table scan. |  |  |  |
|  | Restart all required server processes (Update plan to indicate all components that are to be started – do not leave this to memory). |  |  |  |
|  | Turn Transaction Logging to True, if it was turned off for performance reasons during batch updates. |  |  |  |
|  | Run Generate Triggers process. |  |  |  |
|  | Start Workflow Monitor. |  |  |  |
|  | Run Generate New Database Template, if implementation includes mobile users. |  |  |  |
|  | Verify that all interfaces between Siebel and other systems are working as expected. |  |  |  |
|  | Begin smoke testing environment and application: |  |  |  |
|  | Begin smoke test by using Siebel Web Client to connect to Siebel server. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Create Database Extracts for testing, if implementation includes mobile users who will receive a new DB extract. Use logins previously identified for this purpose. |  |  |  |
|  | Create Siebel Upgrade Kit, if required for this implementation. Use logins previously identified for this purpose and make Upgrade Kit available only to those logins. |  |  |  |
|  | Begin Mobile Client smoke test. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Begin Dedicated Client smoke test. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Begin Wireless Client smoke test. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Certify that environment is stable and production-ready. |  |  |  |
|  | Certify that Database Extract, if required, is production ready and that mobile users can synchronize. |  |  |  |
|  | Certify that Upgrade Kit, if required, is production ready. |  |  |  |
|  | Go – no go final decision |  |  |  |
|  | If Database Extracts must be created for all mobile users, shut down Synchronization Manager and its components: Transaction Processor (Off) Transaction Router (Off) Transaction Merger (Off) |  |  |  |
|  | Create Database Extracts for mobile users. When all DB extract processes have been completed, review logs for fallout. Research and run DB extract for the mobile users for which the original extract process failed. |  |  |  |
|  | Make Upgrade Kit available to all users. |  |  |  |
|  | Restart Synchronization Manager and its components: Transaction Processor (On) Transaction Router (On) Transaction Merger (On) |  |  |  |
|  | Make application and database available to all users. |  |  |  |
|  | Communicate status to full distribution. |  |  |  |
|  | Update Siebel Message Broadcast with status. |  |  |  |
|  | Update Siebel Message of the Day with status to mobile users. |  |  |  |
|  | Archive older repositories from production database. |  |  |  |

## Verification Checklist

Verify that the customization has been properly installed by following these steps:

| # | Task | Date | Start Time ETA | Responsibility |
| --- | --- | --- | --- | --- |
|  | Begin smoke testing environment and application: |  |  |  |
|  | Begin smoke test by using Siebel Web Client to connect to Siebel server. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Create Database Extracts for testing, if implementation includes mobile users who will receive a new DB extract. Use logins previously identified for this purpose. |  |  |  |
|  | Create Siebel Upgrade Kit, if required for this implementation. Use logins previously identified for this purpose and make Upgrade Kit available only to those logins. |  |  |  |
|  | Begin Mobile Client smoke test. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Begin Dedicated Client smoke test. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Begin Wireless Client smoke test. (Can be done simultaneously to testing efforts with other client types.) |  |  |  |
|  | Certify that environment is stable and production-ready. |  |  |  |
|  | Certify that Database Extract, if required, is production ready and that mobile users can synchronize. |  |  |  |
|  | Certify that Upgrade Kit, if required, is production ready. |  |  |  |
|  | Go – no go final decision |  |  |  |
|  | If Database Extracts must be created for all mobile users, shut down Synchronization Manager and its components: Transaction Processor (Off) Transaction Router (Off) Transaction Merger (Off) |  |  |  |
|  | Create Database Extracts for mobile users. When all DB extract processes have been completed, review logs for fallout. Research and run DB extract for the mobile users for which the original extract process failed. |  |  |  |
|  | Make Upgrade Kit available to all users. |  |  |  |
|  | Restart Synchronization Manager and its components: Transaction Processor (On) Transaction Router (On) Transaction Merger (On) |  |  |  |
|  | Make application and database available to all users. |  |  |  |
|  | Communicate status to full distribution. |  |  |  |
|  | Update Siebel Message Broadcast with status. |  |  |  |
|  | Update Siebel Message of the Day with status to mobile users. |  |  |  |
|  | Archive older repositories from production database. |  |  |  |

# Production Smoke Test

A “smoke test” following migration of changes into the production environment is done to verify several key success elements for the release:

The intended changes were migrated to the production environment

New or updated functionality is working as expected

Components of the application which were not changed are working as expected

The application and environment are stable

A smoke test is a “spot check” of new configuration and of unchanged elements in the application after changes have been made to the production environment. It is unrealistic to expect that this test will be of the same scope as what was executed in preparation for the release. It is also not possible to test each function in the production environment.  A post-implementation smoke test should not be considered a replacement for the thorough testing which is prerequisite to every release.

Smoke test scenarios are created by selecting key functions in the application that have been added or changed as well as those that have not been touched. Each Siebel implementation contains certain functionality and information that is critical to the customer’s business processes. Creating test scenarios to verify that at least some of those mission critical functions in the Siebel solution are working as expected is prudent, regardless of whether changes were made to the configuration that supports those processes. Other candidates for inclusion in the smoke test effort are functions or data for which this release is correcting a defect.

If the implementation includes mobile users, dedicated client users, and/or wireless clients, there will need to be test scenarios specific to those types of client applications. Many of the test scenarios executed for the Siebel Web Client can also be repeated with the Siebel Mobile Client and/or Siebel Dedicated Client for additional validation and to prove that the application is working as expected across all client types.

## Smoke Test Selected New Functionality

- Scenario 1.1: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

- Scenario 1.2: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

- Scenario 1.3: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

- Scenario 1.4: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

## Regression Smoke Test of Selected Unchanged Functionality

- Scenario 2.1: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

- Scenario 2.2: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

Scenario 2.3: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

Scenario 2.4: Executed By <Name>               Planned Duration: <x minutes>
Description: <Insert text summarizing this testing scenario>

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. |  |  |

## Smoke Test Specific to Mobile Client Application

Only if the implementation includes mobile users and/or wireless clients.

- Scenario 3.1: Executed By <Name>               Planned Duration: <x minutes>
Description: Verify Mobile Synchronization Following Production Update
Prerequisite:  Production local database downloaded prior to production update; login and password for local database

| # | Testing Step | Desired Result |
| --- | --- | --- |
| 1. | Copy .dbf file created prior to production update to workstation hard drive. | Tester must know login and password associated with .dbf |
| 2. | Login to local database of Mobile Client application. | Application opens |
| 3. | Create a new activity (or whatever type of record is desired). Activity is assigned to login of local database. Can also select an existing record and update it. | Record is created and tester records Row Id of each new or updated record. |
| 4. | Synchronize local database. | A) If Database Extract has been created for user, data will be downloaded and applied to workstation; B) If Upgrade kit has been created, user will receive upgraded configuration; C) All records created and/or updated in local database will be uploaded to Siebel sever. |
| 5. | Look for newly created activity record in Activity View of local database. | Activity record is contained in newly initialized local database. |
| 6. | <Perform other tests appropriate to new or updated functionality to verify that it has been delivered to mobile client workstation. Note: testing will be limited to those changes that are applicable to views available in the local database.> | Application performs as expected |
| 7. | <Perform some regression tests for functions that were not changed with this release.> | Application performs as expected |
| 8. | Log out of local database. |  |
| 9. | Login to Web Client application. | Web Client application opens |
| 10. | Navigate to Activity View and search for activity record created in this test. | Activity record is displayed. |
| 11. | Create a new <activity> that is assigned to self. | Activity is created. Record Row Id of this record. |
| 12. | Log out of Web Client. |  |
| 13. | Login to local database. | Mobile Client application opens. |
| 14. | Synchronize database. | Database synchronization is completed without error. |
| 15. | Navigate to Activity View and search for activity record created while logged into Web Client. | Activity record is displayed in local database. |

## Smoke Test Specific to Dedicated Client Application

Only if the implementation includes dedicated client users.

- Scenario 4.1: Executed By <Name>               Planned Duration: <x minutes>
Description: Verify Dedicated Client Functionality Following Update

| # | Testing Step | Desired Result |
| --- | --- | --- |
|  | Login to Dedicated Client application. | Message indicates that an Upgrade Kit is available. |
|  | Indicate acceptance of upgrade kit. | Upgrade Kit is executes and applies update to client application. |
|  | Login to application | Application opens |
|  | <Perform other tests appropriate to new or updated functionality to verify that it has been delivered to Dedicated Client workstation. > | Application performs as expected |
|  | <Perform some regression tests for functions that were not changed with this release.> | Application performs as expected |
|  | Log out of application. |  |

# Open and Closed Issues

Add open issues that you identify while writing or reviewing this document to the open issues section.  As you resolve issues, move them to the closed issues section and keep the issue ID the same.  Include an explanation of the resolution.

When this work product is complete, any open issues should be transferred to the project- or process-level Issue Log (Manage focus area) and managed using a project level Issue Form (Manage focus area).  In addition, the open items should remain in the open issues section of this work product, but flagged in the resolution column as being transferred.

## Open Issues

| ID | Issue | Resolution | Responsibility | Target Date | Impact Date |
| --- | --- | --- | --- | --- | --- |

## Closed Issues

| ID | Issue | Resolution | Responsibility | Target Date | Impact Date |
| --- | --- | --- | --- | --- | --- |