Elaboration Phase / Lifecycle Architecture (LA) Milestone Checklist

Identify and validate architecture (i.e., the architecturally-significant requirements).

Do you have a detailed understanding of the business processes defined for the project?

Have appropriate business process models been created/revised, analyzed and then approved by all relevant stakeholders?

Have gaps/customizations to the standard functionality been identified and reviewed and then approved by relevant stakeholders?

Have use cases for the architecturally-significant gaps/customizations been developed, analyzed, designed, reviewed and then approved by all relevant stakeholders?

Have all other architecturally-significant use cases been developed, analyzed, designed, reviewed and then approved by all relevant stakeholders?

Have all the architecturally-significant use cases been analyzed to reveal possible affects on the architecture?

Have the architecturally-significant use cases been prioritized and placed into iteration groups?

Do all relevant stakeholders agree on the detail requirements?

Have all detail requirements (functional and non-functional) been prioritized?

Do all relevant stakeholders agree on the approach for the user interface?

Has a stable application architecture been created?

Has a stable technical architecture been created?

Has a stable data architecture been created?

Has the baseline architecture of the system under discussion been reviewed by Solution Architects and/or Enterprise Architects in the case of a composite application including multiple Oracle Product families, third party software, and legacy systems?

Are we certain enough about the solution to commit more resources to begin implementation?

Are we ready to produce code efficiently and with quality?

Identify key configuration decisions.

Have all setup values for configuring the standard application functionality been defined and documented?

Have key configuration decisions been prototyped and verified?

Have all setup values for establishing the various environments (development, testing, documentation, etc.) been defined and documented?

Estimate cost and plan.

Have you recalculated the estimate in order to take into account information acquired during Inception and Elaboration?

Is there a refined estimate for the Construction phase? If so, have you updated the Implementation Plan, accordingly?

Have you created the Iteration Plan for the first iteration of Construction?

Have you created the draft Iteration Plan for the next iteration of Construction (if more than one iteration is planned)?

Have you communicated the schedule and cost estimates to all relevant stakeholders?

Prepare project environment.

Have all environments for development, testing and documentation been established?

Mitigate risks.

Have any new critical risks been identified and investigated?

Have architectural risks been identified and mitigated?

Have mitigation strategies been developed for these risks?