OUM

TE.050 System Test Plan

<Company Long Name>

<Subject>

When this template is completed, delete all the yellow notes as follows:

1. With your document open, open the Find and Replace window.
2. Expand the Find and Replace window using the More>> button.
3. Place the cursor in the Find what: field.
4. Choose Format > Style.
5. When the Find Style box opens, scroll through the list and select Note and click OK.
6. Leave the Replace with: field blank.
7. Select Replace, Replace All or Find Next to remove the yellow notes.
8. Repeat using the Note Wide style if there are any landscape sections that contain wide yellow notes.

Please refer to the OUM Template User’s Guide for detailed instructions for working with OUM templates.

Author:	<Author>

Creation Date:	May 8, 2014

Last Updated:	June 26, 2014

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting the Office Button>Word Options>Advanced> and checking the Show bookmarks option in the Show document content region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

To add additional approval lines, press [Tab] from the last cell in the table above.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

5

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 8-May-14 | <Author> | Draft 1a | No Previous Document |

## Reviewers

| Name | Position |
| --- | --- |

Contents

1	Document Control	iii

1.1	Change Record	iii

1.2	Reviewers	iii

2	Introduction	1

2.1	Purpose	1

2.2	Summary	1

2.3	Reference to Other Documents	1

3	System Test Scope	2

3.1	Introduction	2

3.2	Test Types	2

3.3	Test Items	3

3.4	Features to be Tested	3

3.5	Features Not to be Tested	4

4	Approach	5

5	Item Pass/Fail Criteria	6

6	System Test Work Products	7

6.1	Summary Results	7

6.2	Detailed Results	8

7	System Test Schedule	10

7.1	Test Estimates	10

8	Resources	11

8.1	Environment Requirements	11

8.2	Responsibilities	11

8.3	Staffing and Training Needs	12

9	Risk Management	13

9.1	Suspension Criteria and Resumption Requirements	13

9.2	Risk and Contingencies	13

10	Approvals	14

To update the table of contents, put the cursor anywhere in the table and press [F9].  To change the number of levels displayed, select the menu option Insert->Index and Tables, make sure the Table of Contents tab is active, and change the Number of Levels to a new value.

# Introduction

## Purpose

The goal of system testing is to verify that the system works as a whole, in a way that is consistent with what the users expect, and to detect inconsistencies and omissions between partitions or iterations.

System testing must make sure that:

data entered using some components is as expected by other components that use the same data

other links work as required

there is consistency of look and feel throughout the application

This System Test Plan will be updated prior to each system test following each development iteration, and a final update will be made prior to the last full system test.

This System Test Plan shows:

On an overview level, what should be covered by the system tests performed at the end of each iteration, as well as for the full system test that is performed at the end of all iterations.

On a detailed level, what scenarios should be performed for the next system test iteration, or the full system test if all the iterations already have been completed.

## Summary

## Reference to Other Documents

The following documents should be seen as complimentary to the System Test Plan:

The Baseline Project Workplan (PJM.WM.010). 
This plan shows which system tests are planned

Quality Management Plan (PJM.QM.010). 
This plan shows how quality will be ensured on the project.

Testing Requirements (TE.005).
This document describes which requirements there are to testing.

Testing Strategy (TE.010).
This document describes how the system tests should be performed during the various iterations.

The Baseline Risk Assessment (PJM.RKM.020) 
This document includes identified risks for the project.

# System Test Scope

## Introduction

Two types of system tests will be performed for the application <Application Name>.

System Test
This test is performed multiple times during the project, at the end of each iteration during the Elaboration and Construction phase

Full System Test
This test is performed once during the project, at the end of the final iteration in the Construction phase.

This section explains in detail the scope of these tests.

## Test Types

Add/remove Test Types as required by your project.

The following test types should be used during the system tests:

| Test Type Category | Test Type | ST IT1 EL | ST IT2 EL | ST IT3 CO | ST IT4 CO | FST |
| --- | --- | --- | --- | --- | --- | --- |
| Business Functionality | System process sequence using scripted data | √ | √ | √ | √ | √ |
| Business Functionality | System process sequence using converted data |  |  | √ | √ | √ |
| Business Functionality | Interface using scripted data | √ | √ | √ | √ | √ |
| Business Functionality | Interface using converted data |  |  | √ | √ | √ |
| Usability | Consistency | √ | √ | √ | √ | √ |
|  | Ease of Use | √ | √ | √ | √ | √ |
|  | User Efficiency | √ | √ | √ | √ | √ |
| Performance | (only if required in addition to testing in performance management process) |  |  |  |  |  |
| Security & locking | Access Permissions |  |  |  | √ | √ |
|  | Data Security |  |  | √ | √ | √ |
|  | Communications Security |  |  | √ | √ | √ |
|  | Database auditing |  |  | √ | √ | √ |
|  | Locking |  |  | √ | √ | √ |
| Operability | (only if required in addition to testing in technical architecture process) |  |  |  |  |  |
| Conversion and Data Quality | Converted data load |  |  | √ | √ | √ |
| Conversion and Data Quality | Converted data inspection |  |  | √ | √ | √ |
| Conversion and Data Quality | Manual data load |  |  | √ | √ | √ |
| Maintenance | (Test types to ensure a system to be maintainable; if required) |  |  |  |  |  |
| Portability | (Test types to ensure a system to be portable over multiple platforms; if required) |  |  |  |  |  |
| Documentation | System Documentation |  |  | √ | √ | √ |
| Etc. |  |  |  |  |  |  |

ST = System Test, IT = Iteration, EL = Elaboration Phase, CO = Construction Phase, FST = Full System Test

## Test Items

The items that will be tested during the system test all take part of the application <Application Name>.

The items that will be tested will vary some from one iteration to another.

Elaboration Phase

The following items will be tested during the system test conducted during the Elaboration phase:

System Test Iteration 1

Items belonging to <part of system>

Items belonging to <part of system>

System Test Iteration 2

Items belonging to <part of system>

Items belonging to <part of system>

Construction Phase

The following items will be tested during the system test conducted during the Construction phase:

System Test Iteration 3

Items belonging to <part of system>

Items belonging to <part of system>

System Test Iteration 4

Items belonging to <part of system>

Items belonging to <part of system>

System Test Iteration 4

Items belonging to <part of system>

Items belonging to <part of system>

Full System Test

Items belonging to <all parts of the system>

A detailed list with the items that will be tested in each system test, including their versions, will be produced by the Configuration Manager, <Configuration Manager Name>, prior to each test.

Also, this list will be updated whenever new versions are delivered into system testing as a result of defect fixing.  The Configuration Manager will notify the testers when new versions are in place and ready for testing.

## Features to be Tested

This section lists the features that should be tested in each system test. This section will be updated prior to each system test. Initially the Features to be tested contain a listing of <Business Processes/Business Use Case Scenarios> for each system test. This provides a picture of what functionality will be tested in the various system tests.

Prior to each system test the list will be detailed out to list the System Test Scenarios that should be tested in the following system test.

Elaboration Phase – Iteration 1

The following System Test Scenarios are included:

| System Test Scenario | Related System Use Case Scenarios | Business Use Case/ Business Process |
| --- | --- | --- |

Elaboration Phase – Iteration 2

The following Business Use Cases will be included in the system test:

| System Test Scenario | Related System Use Case Scenarios | Business Use Case/ Business Process |
| --- | --- | --- |

Add similar sections for each iteration. In the first version of the plan, only the first table is complete with data in all three columns. For all the other iterations, only the last column (Business Use Case/Business Process) has content. When the System Test Plan is updated prior to a system test, the table belonging to that system test is updated with the rest of the details.

## Features Not to be Tested

The following features will not be tested:

| Feature | Reason | System Test |
| --- | --- | --- |
| ST-EL-1 Automatic planning of route for delivery | Not possible at this stage as routing information is not yet available | Elaboration phase, Iteration 1 |

# Approach

The approach described below is a supplemental to the approach that has been documented in the Testing Strategy (<doc.ref>).

Include details about how the System Tests should be performed only if it goes beyond the approach as it has been documented in the Testing Strategy.

Keep in mind that the approach that you will use may differ dependent on where you are in the project. An early system test during the Elaboration Phase may look different than one during the Construction Phase as the system that is tested becomes more and more stable for each iteration. Other testing techniques may be used. The full system test will probably contain some different test types than the system tests during the iterations.

# Item Pass/Fail Criteria

The following criteria must be met before the system tests have passed:

| System Test/Item | Max no of defects of severity <severity> | Max no of defects of severity <severity> | Max no of defects of severity <severity> |
| --- | --- | --- | --- |
| EL-1 / Accounting | 6 | 18 | 25 |
| EL-1 / Customer handling | 10 | 25 | 30 |
| EL-2 / Accounting | 3 | 10 | 15 |
| EL-2 / Customer handling | 6 | 15 | 20 |
| CO-FST / Accounting | 0 | 0 | 3 |
| CO-FST / Customer handling | 0 | 2 | 5 |

EL = Elaboration Phase, CO = Construction Phase, FST = Full System Test

# System Test Work Products

Each system test delivers a work product that includes both detailed and summary results from the system test.

## Summary Results

For each system test a summary with results will be produced:

As a total per test type

As a total for the whole test

The following information will be summarized per test type:

Per System Test Scenario:

  - Passed steps count

  - Failed steps count

  - Skipped steps count

  - Completed steps count

  - Baselined steps count

  - % completed

  - % passed of completed

Per System Test Type

  - Passed scenarios count

  - Failed scenarios count

  - Skipped scenarios count

  - Completed scenarios count

  - Baselined scenarios count

  - % completed

  - % passed of completed

  - Defect count

  - Severity <1> count

  - Severity <2> count

  - Severity <3> count

  - Severity <4> count

The following information will be summarized per system test

Per System Test Type

  - Passed scenarios count

  - Failed scenarios count

  - Skipped scenarios count

  - Completed scenarios count

  - Baselined scenarios count

  - % completed

  - % passed of completed

Per System Test

  - Passed scenarios count

  - Failed scenarios count

  - Skipped scenarios count

  - Completed scenarios count

  - Baselined scenarios count

  - % completed

  - % passed of completed

  - Defect count

  - Severity <1> count

  - Severity <2> count

  - Severity <3> count

  - Severity <4> count

## Detailed Results

Detailed results will be logged for each system test scenario in <defect logging system>. As a total for each system test scenario, the following information should be counted:

Passed steps

Failed steps

Skipped steps

Completed steps

Baselined steps

At the end of each system test scenario test, it should be recorded the percentage of completed steps (compared with the number of steps included in the scenario (baseline), as well as the percentage passed steps of completed steps.

Defect Logging

Defects should be logged for each step where there is a discrepancy between the actual and expected step results.

For each defect the following information should be recorded:

System Test Indicator

Date recorded

Detected by tester ID

Test Environment

Scenario and Step

Test Item

Defect type (Program Error, Documentation Error, Enhancement, …)

Status (New)

Severity (<allowable values>)

Defect details

  - What was done/steps/scenario step?

  - Expected result

  - Actual result

  - Impact if not fixed (business and/or technical)

Suspected cause

# System Test Schedule

The purpose of this section is to indicate a detailed schedule per system test. That is an indication of which scenarios must/should be tested first, any dependencies and so on. It is not meant to duplicate the information from the project plan.  If there are no specific details, only refer to the project plan.

The system tests are performed following the schedule provided in the Project Plan. This section provides more detail in what order specific test items or scenarios should be performed during the system test.

## Test Estimates

The following tables show the estimates for System Test Scenario development and the estimated duration for the system test.

System Test Scenario Development Estimates

| Test ID | Test Type | Development Complexity | Estimated Development (person days) | Doc Reference |
| --- | --- | --- | --- | --- |
|  |  | Simple/Average/Complex |  |  |

System Test Duration Estimates

| Serial No. | Task | Test ID | Complexity | Role | Estimated Duration (person days) |
| --- | --- | --- | --- | --- | --- |
| Initial Setup |  |  |  |  |  |
| Scenarios |  |  |  |  |  |
|  |  |  | Simple/Average/Complex |  |  |

# Resources

## Environment Requirements

Here you should describe the hardware and software requirements that are required for the system tests. This is including any other kind of physical requirements needed to perform a proper system test. The Testing Strategy (TE.010) should include details for the required testing environment. If it contains sufficient level of detail, only include a reference to the document rather than duplicating the information here.

Hardware

Manufacturer/Model:

Processor:

Memory:

Disk Storage/Configuration:

Software

Operating System:

Database:

Applications:

Test Data

## Responsibilities

The following roles and responsibilities are relevant for the system tests:

| Role | Responsibility | Who |
| --- | --- | --- |
| Lead Tester | reports to the project manager plans system testing tasks manages the system test scenario and script development -- ensures that scenarios and scripts are reviewed and approved manages the system test execution -- ensures that system tests are performed to schedule with logged results and faults member of the team for defect prioritization |  |
| Tester | reports to the lead tester develops system test scenarios and scripts -- ensures that they are reviewed by the appropriate business analysts, and approved by the lead tester performs system testing logs test results logs system test defects -- software, data, environment updates defect log when problems are resolved after re-testing provides system test results |  |
| System Administrator | reports to the project manager manages the installation and stability of the testing environments |  |
| Configuration Manager | provides the versions of the software and documentation components required for the system test environment ensures that no unauthorized changes are made to the system test environment. |  |

## Staffing and Training Needs

The staff that should take part of the system test needs to be trained appropriately to perform this task in a most effective way. The Project Team Learning Plan (TR.020) describes what training is required for the testers, and then the training will be performed.

# Risk Management

This section identifies the most critical areas that should be system tested as they pose the largest risk for a successful implementation of the application.

It also describes the criteria under which the system test should be fully or partly suspended, and the criteria under which the system test can be resumed if stopped.

## Suspension Criteria and Resumption Requirements

The following suspension criteria are applicable for the project, and the following requirements must be met to resume the test:

| Type of Suspension | Criterion | Resumption requirement |
| --- | --- | --- |
| Full stop of System Test | Unavailability of System Test Environment | Availability of System Test Environment |
| Full stop of System Test | Fatal errors in key components of the application (such fatal errors may generate other errors in other areas) | Fix of fatal errors. |
| System Test Scenario stop | Error is detected at a scenario where no workaround is available, and the following steps are dependent on completion of that step. | Fix of error, or availability of workaround |
| System Test Scenario stop | Test data for System Test Scenarios is not available or in poor quality | Availability of proper test data |
| System Test Scenario stop | Critical errors or unavailability of software components required for the scenario | Fix of errors, and availability of the required software components |
| System Test Scenario stop | Incomplete information required to perform full test of scenario, so retest will be required when information is complete | Availability of all information required for the test |

## Risk and Contingencies

Identify the risks that are relevant for a successful performance of the system test. This could for example be
* dependencies of delivery of third party software
* availability of new versions of specific software, for example interfacing software

Do not repeat risks identified in the Baseline Risk Assessment (PJM.RKM.020) document. If there are relevant risks for system test documented here, include a reference.

The following risks are relevant for a successful performance of the system test:

| Risk | Mitigation Strategy | Contingency |
| --- | --- | --- |

# Approvals

The following persons should approve this plan:

| Name | Position |
| --- | --- |

The Roles and Responsibilities table is pre-defined in the work product template.  Modify it to suit you projects structure.