OUM

TR.030 Working Learning Environment

<Company Long Name>

<Subject>

When this template is completed, delete all the yellow notes as follows:

1. With your document open, open the Find and Replace window.
2. Expand the Find and Replace window using the More>> button.
3. Place the cursor in the Find what: field.
4. Choose Format > Style.
5. When the Find Style box opens, scroll through the list and select Note and click OK.
6. Leave the Replace with: field blank.
7. Select Replace, Replace All or Find Next to remove the yellow notes.
8. Repeat using the Note Wide style if there are any landscape sections that contain wide yellow notes.

Please refer to the OUM Template User’s Guide for detailed instructions for working with OUM templates.

Author:	<Author>

Creation Date:	May 8, 2014

Last Updated:	January 12, 2016

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting the Office Button>Word Options>Advanced> and checking the Show bookmarks option in the Show document content region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

To add additional approval lines, press [Tab] from the last cell in the table above.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

4

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 8-May-14 | <Author> | Draft 1a | No Previous Document |

## Reviewers

| Name | Position |
| --- | --- |

Contents

1	Document Control	iii

1.1	Change Record	iii

1.2	Reviewers	iii

2	Preparation Checklists	1

2.1	Purpose	1

2.2	Overview	1

2.3	Learning Session Planning Checklist	1

2.4	Installation of Technical Environment	2

2.5	Resources for On-Site Learning	3

2.6	Follow-Up	4

2.7	Checklist for Onsite Learning Events	4

3	Systems Environment	7

3.1	Purpose	7

3.2	Environment Hosting	7

3.3	Sharing of Environments	7

3.4	Seeding of Configuration and Sample Data	8

3.5	Database Tier	8

3.6	Application Tier	14

3.7	Desktop Client Tier	18

4	Open and Closed Issues	20

4.1	Open Issues	20

4.2	Closed Issues	20

To update the table of contents, put the cursor anywhere in the table and press [F9].  To change the number of levels displayed, select the menu option Insert->Index and Tables, make sure the Table of Contents tab is active, and change the Number of Levels to a new value.

# Preparation Checklists

Template Instructions
The Template Instructions are formatted as hidden text and are intended for the author of the document only.  Delete this section after completing this document.

General hints for completing Adoption and Learning Process templates:
- This template contains suggested headings, text, and formatting intended to speed the creation of the work product.  You may delete or add components to suit your objectives.
- To include hidden text when printing the document, select File, Print…, Option…, Print tab, check Hidden Text.
- To format (or undo) selected text as Hidden, select Format, Font…; check Hidden under Effects.
- To add lines to a table, press [Tab] from the last cell in the table.
- Text that appears between <single carrots> is either a variable to be replaced manually, or instructions for completing the field.  Delete or replace all carrots before distributing the document to the customer.
- <Blue, highlighted text> represents a variable that may be defined and replaced automatically upon creation of the work product.
- To protect the document so that revisions will show, select Tools, Protect Document…, Revisions.  Add a password if you do not want someone to be able to remove the Protect function from the document.  To set options for revisions, select Tools, Revisions… and choose your option.

## Purpose

The purpose of this document is to assist the project team in setting up the technical and physical environment as per the project team learning plan.  This includes hardware, software, sample data, and documentation.  This environment is separate from the testing environment(s) in order to preserve the integrity of the learning administration.

## Overview

This document includes the following component:

| Component | Description |
| --- | --- |
| Preparation Checklists | Checklist for preparing the physical and technical learning environment including hardware, software, and documentation. |

## Learning Session Planning Checklist

The following items are key to the successful conduct of the session:

The following can help in the planning of the working learning environment.

Invitations

Invitation to the session prepared

Invitation to the session sent

Attendance confirmed

Directions and pre-session requirements sent to attendees

Follow-up sheet

Facilities (preferably off site)

Session room (size and available wall space)

Break out (syndicate) rooms

Guest rooms (if applicable)

Transportation Arrangement

Vehicles

Drivers

Catering

Meals

Breaks (refreshments)

Dietary restrictions

Equipment

Data show and laptop

Screen

Flip charts

Markers

Masking tape

Extension cords

Hand Outs

Agendas

Session materials

Room Set Up

Number and location of power sources

Lighting and control

Curtains (if required)

Number of tables and chairs and physical layout

Pens and paper for attendees

Signs for attendees indicating where meeting room is

Place names

The following can help in the planning of any learning session:

## Installation of Technical Environment

The following items should guide the installation of the technical environment:

Use the following checklist when preparing for instructor-led learning event, on site.  Installation should apply as appropriate to database tier, application tier and desktop client tier.

Installation Contact, Contact:  ________________________________

Installation Schedules, Date:  ________________________________

Installation Completed, Date:  ________________________________

Printer Available, Name:  ____________________________________

Products Installed, Product:  _________________________________

Product:  _________________________________

Product:  _________________________________

Product:  _________________________________

Confirmation Completed, Date:  ______________________________

## Resources for On-Site Learning

The following resources are required for the conduct of the on-site learning event:

Number of Learners, Number:  ________________

List of Learners, Disciplines, Interests

Facilities adequate for expected number of learners

Phone in learning facility, Number:  _____________

Navigation Learning Completed

Introduction to Applications Object Library Completed

Dependent Products Learning Completed

Navigation Documentation Provided (Optional)

Operating System Users:  User Names, Passwords

Application Users: User Names, Passwords

Sign-on Instructions

Keyboard Mapping Template

Reference Manuals

Learning Event Notes

White Board, markers, flip charts

Overhead Slides

Overhead Projector

Issues List Template

Agenda for Learning Event

Evaluation Sheets - Instructor and Facilities

## Follow-Up

The following are follow up requirements:

| Secondary Technical Contact | Name: |  |
| --- | --- | --- |
|  | Phone: |  |
| Dial-Out Instructions | Attached |  |
| System Administrator | Name: |  |
|  | Phone: |  |
| DBA | Name: |  |
|  | Phone: |  |
| SQL*Plus Access | Username: |  |
|  | Password: |  |

## Checklist for Onsite Learning Events

The following items are requirements for on-site learning events:

This checklist is used to set up the environment prior to the instructor’s arrival. This list may also be used by the instructor to cross-check that the technical environment has been properly set-up and configured for the instructor-led learning event.  Make sure this list matches the current environment requirements for the project.

| Preparation Areas | To Do List |
| --- | --- |
| Preparation | Identify major roles and responsibilities Conduct initial review Confirm schedule Checkpoint 1 Checkpoint 2 Checkpoint 3 Checkpoint 4 |
| Education Details | Build Class Schedule Identify concurrency of classes and develop database refresh schedule Identify participants by class Confirm number of rooms Identify the logins and passwords required for the PC’s for each student Identify the UNIX logins and passwords required for the hardware Identify the Application Logins required for each participant (check the responsibilities associated with the default logins) Identify and download all the PowerPoint files for the Oracle Education Web Site for the classes. |
| Logistics | Identify the number of rooms. Identify the rooms. Identify server room/server requirements, footprint, power requirements, cooling requirements Identify server room, furniture set up, white boards, flipcharts (2 per room), screens Deliver PC projectors |
| Telecom | Wire classrooms Verify server room wiring Verify LAN connectivity |
| Desktops | Obtain PC’s Configure PC’s 1. Connect up the hardware. Make sure it all works. 2. Install Operating System 3. Install network, TCPIP stack and configure network: IP address, DNS, DHCP, etc. 4. Create login passwords for the participant accounts. Deliver PC’s Install PC Software 1. Install Netscape …. 2. Install JDK Appletviewer/Jinitiator …. 3. Install Workflow Client …. 4. Install Word …. 5. Install Excel …. 6. Install PowerPoint Viewer…. 7. Install Acrobat Reader …. 8. Install On-line documentation 9. Install Mail System 10. Install ……… Install client configuration management software if any and test |
| Server | Deliver server Install server 1. Determine the layout of the files systems and the directories 2. Determine the UNIX users, groups, etc., to be created 3. Install relevant version of UNIX using above considerations 4. Install all required patches Install server software 1. Plan architecture 2. Install Enterprise Edition Release…. 3. Configure Net…. 4. Install JDBC drivers 5. Install Java Runtime Environment 6. Install Web Applications Server …. 7. Install Developer Release….containing Forms Release …. and Reports Release …. 8. Create applmgr login 9. Verify PATH environment variable 10. Verify $ORACLE_HOME, $ORACLE_SID, and $TWO_TASK 11. Set unmask value (recommended) 12. Create top Applications directory 13. Create product directories 14. Create Java, HTML, and documentation directories 15. Create common directory for log and output files (optional) 16. Create temporary directories (optional) 17. Apply ORACLE patches AND jdbc PATDCHES 18. Back up Install first instance of the Release …. Demo Database Install second instance of the Release …. Demo Database Install third instance of the Release …. Demo Database Install ……. instance of the Release …. Demo Database Create any special users/responsibilities as required Confirm Server connected with client Cold Backup Databases Configure startup files of the server to start required system and processes Create con jobs to reflect refresh schedule for the week (repeat weekly) |
| Testing of Environment | Log into operating environment Start the applet viewer or browser Connect up to the Applications Release …. Demo Database Logon as one of the participant ids and test the responsibilities and some basic functionality Test refreshing one of the databases Supply files with sample data to test that they actually work Other tests... |
| Support Staff | Identify needs Assign Desktop Support Assign Server Support Assign Server DBA/APPS support Assign logistics support |
| Material | Identify needs Deliver Master material Deliver materials to classroom |
| Other |  |

# Systems Environment

## Purpose

The purpose of the this section is to describe the application installations, application server and database server instances needed to support the working learning environment.  It includes:

Definition of the tiering architecture that will be used

Standards used for describing the physical architecture.

Strategy for designing the physical database including major operational factors, use of striping and disk arrays (RAID), efficient utilization of disk space and facilitation of database administration tasks.

Specification of Key Server Parameters.

Mapping of the logical database objects to tablespaces and physical datafiles.

Estimation of the I/O throughput requirements.

|  | Suggestion: Specific character set and the availability globalizations or localizations may affect the architecture requiring more than one database or applications server installation. |
| --- | --- |

Update this section to reflect the nature of the facilities management arrangement.  For example, the corporate data center may be hosted or facility managed by an outside party.

## Environment Hosting

The working learning environment is owned, managed and controlled by <Company Long Name>.  This data center/hosting facility is located at: <Data Center Location>.

Update the checklist below to indicate what other activities will share this environment with this activity.  Suggest using an “x” or ““ character.

## Sharing of Environments

The following activities will share the same environment:

Data Conversion Development and Testing

Business Process Review/Development, Business Requirements Definition

Business Requirements Mapping

Project Team Learning

User Learning

Extension Development

Business Systems Testing

Performance Testing

Application and Technical Architecture Design/Development

Update this section to reflect your approach to providing a configured and transactional data seeded environment for this activity.  You may wish to accept the approach noted below, or if possible use the pre-seeded demo environment that Oracle provides.  However, this will often not satisfy the requirements..

## Seeding of Configuration and Sample Data

The User Learning environment used to support delivery of user learning events and will be seeded periodically with what will be the production setups (configuration) of the applications.  From time to time these setups will be updated to reflect what is planned for the final production environment.

When setups are re-synchronized with the production environment, an assessment will be undertaken to identify what impact this will have on the User Learning Environment.  This approach allows for parallel delivery of learning events and the configuration of what will be the production setups.  However, careful change management will be required to identify these occurrences.

## Database Tier

The database tier holds all data and data-intensive programs, and processes all SQL requests for data. The database tier includes the Oracle Database Server, the administration server, and the concurrent processing server.   The concurrent processing server executes traditional batch processing tasks such as transactional interfaces and reports.

By definition, platforms in this tier do not communicate directly with applications users, but rather with machines on the application tier that mediate these communications, or with other servers on the database tier.

### Database Servers

The database server contains the transactional and schema data associated with the Oracle applications.   The platform that supports this server contains two sets of objects.  One set is the necessary files that support a running database server, and the other set is a series of database files that contain the actual database data.

|  | Suggestion: One platform may support more than one database instance such as PRODuction and TEST. One set of database files (executables) may support more than one database instances. There may some restrictions depending on the operating and Oracle Database Server releases that you are running. |
| --- | --- |

The following Oracle Database Server instances will be established to support project team learning activities of the project:

Update the table below to reflect your planned database server use at this data center or hosting facility.

| Oracle Database Instance | Platform / DNS | Platform O/S | Server Release | Function |
| --- | --- | --- | --- | --- |
| LEARN | Compaq Proliant 640 (trn1) | Windows 3000 Server | Oracle 9.5i | Working Learning Environment |

Naming Standards

This section describes the naming standards that will be used for objects and files relevant to the database architecture:

File System Mount Points

Oracle File Categories

Database Files

Tablespaces

File System Mount Points

The standard for File System Mount Points is:

Standard: ‘/u[01-99]/’
Example: ‘/u03/’

File Categories

The standard for File Categories is:

Standard: ‘ ‘’
Example: ‘ ‘

Database Files

The standard for Database File Names is:

Standard: ‘’
Example: ‘’

Tablespaces

The standard for Tablespace Names  is:

Standard: ‘’
Example: ‘’

Mount Points

The standard for File System Mount Points is:

Standard: ‘’
Example: ‘’

### Oracle Database Instance - <ORACLE_SID>

Repeat this entire section for each Oracle Database Server SID that exists in the architecture.

Key Init.ora Listing

The following table documents the values of other key database init.ora parameters:

| Parameter Name | Parameter Value | Description |
| --- | --- | --- |
| _undo_optimizer_changes | TRUE |  |

Additional Database Server Configuration Details

Below are additional configuration details for the Database Server:

| Parameter | Value |
| --- | --- |
| What is the platform DNS name | LEARN |
| What Type of Hardware Platform and OS is being used | Sun Solaris 9.5 |
| Oracle Block Size |  |
| Net8 Listener Port | 1521 |
| Net8 Report Procedure Call (RPC) Server Port | 1522 |
| Character Set used for database creation | WE8ISO8859P1 |
| Location of Oracle Home Directory | /u01/app/oracle/product/905 |
| Location of Oracle Base Directory | /u01/app/oracle |
| Is the Optimal Flexible Architecture Standard Being Used | Yes |

Tablespace Partitioning

This section describes the basic partitioning of the tablespaces within the production database instances.  The partitioning is designed to satisfy <Company Short Name>’s database architecture strategy.

Update the following table with your specific tablespaces and requirements.  These are only examples.

| Segment Type | Tablespace | Comments |
| --- | --- | --- |
| System |  |  |
| Temporary |  |  |
| Rollback |  |  |
| Tools |  |  |
| Misc User |  |  |
| Data |  |  |
| Index |  |  |

Tablespace Storage Parameters

The following table shows the tablespaces for this Oracle Applications database instance:

Update the following table with your specific tablespaces and requirements.  These are only examples.

|  |  | Storage Parameters |  |  |  |  |  | Number of | Filesystems |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tablespace | Size (Mb) | init | nxt | pct | min | max | Datafiles |  | /u1 | /u2 | /u3 | /u4 | /u5 |
| Redo Logs |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SYSTEM |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RBS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TEMP |  |  |  |  |  |  |  |  |  |  |  |  |  |
| USERS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Totals | 0 |  |  |  |  |  | 0 |  | 0 | 0 | 0 | 0 | 0 |

Tablespace File Mapping

This section describes the mapping of the tablespace structures onto physical storage files.

Update the following table with your specific tablespaces and requirements.  These are only examples.  Consider using Oracle’s OFA standards.

| Tablespace | Size (MB) | Filesystem | Directory | Datafile |
| --- | --- | --- | --- | --- |
| RSEGS | 105 | sd7h | /ora2/ORACLE/proddb | prod_rseg1.dbf |
| AOLTAB | 105 | sd4g | /ora3/ORACLE/proddb | prod_aoltab1.dbf |
| ARTAB | 210 | sd4g | /ora3/ORACLE/proddb | prod_artab1.dbf |
| GLTAB | 262 | sd4g | /ora3/ORACLE/proddb | prod_gltab1.dbf |
| POIND | 157 | sd4g | /ora3/ORACLE/proddb | prod_poind1.dbf |
| SHAREIND | 52 | sd4g | /ora3/ORACLE/proddb | prod_sharedind1.dbf |
| AOLIND | 52 | sd5g | /ora4/ORACLE/proddb | prod_aolind1.dbf |

### Administrative Servers

The administration server is the machine from which you maintain the data in your Applications database. There are three types of operations you will carry out here, each using a different program:

Installing and Upgrading the Database

This process is only performed when installing a new release, or upgrading to a new minor or major release.

Applying Applications Database Updates

Most maintenance patches will consist of new files and scripts that update database objects.

Maintaining the Applications Data

Some features, such as MultiLingual Support and Multiple Reporting Currencies, require regular maintenance to ensure updates are propagated to the additional schemas used by these features

|  | Suggestion: The administration server is the most infrequently used, compared to other servers in the Applications multi-tier environment, and has the smallest computing requirements. You therefore should not need to have more than one administration server for your installation. |
| --- | --- |

The following Administrative Servers will be established to support the project team learning activities of the project:

Update the table below to reflect your planned administrative server use at this data center or hosting facility.

| Oracle Database Instance | Platform / DNS | Platform O/S | Server Release | Function |
| --- | --- | --- | --- | --- |
| LEARN | Sun E-950 (prod1) | Solaris 5.2 | Oracle 9.5i | Working Learning Environment |

### Concurrent Processing Servers

Most interaction with applications data occur through Applications forms.  There are also reporting programs, however, that periodically need to be run. These programs may contain a very large number of computations, so to ensure that they do not interfere with interactive operations, they can be configured to run on a separate machine called the concurrent processing server.

Processes that run on the concurrent processing server are called concurrent programs, and operate in the background while users continue to work on other tasks.  These programs are typically executables written in C or reports written using Oracle Reports.

A request to run a concurrent program is submitted through applications forms, which insert the request into a database table.  When the table is read by a monitoring process, the request is assigned to one of several concurrent managers (also referred to as workers) running on the concurrent processing server.  The concurrent manager processes the request (which may involve calling another program, for example, or running Oracle Reports), and generates log and output files, which are stored on the concurrent processing server.

|  | Additional Information: Overview of Concurrent Processing, Oracle Applications Systems Administrator’s Guide |
| --- | --- |

|  | Suggestion: More than one server (one per platform) may be configured to provide parallel concurrent processing. Parallel concurrent processing allows you to run concurrent managers on multiple servers in your database tier. This distributes the processing load and provides fault tolerance in case one or more servers fail. |
| --- | --- |

The following Concurrent Processing Servers will be established to support the project team learning activities of the project:

Update the table below to reflect your planned administrative server use at this data center or hosting facility.

| Oracle Database Instance | Platform / DNS | Platform O/S | Server Release | Function |
| --- | --- | --- | --- | --- |
| LEARN | Sun E-950 (prod1) | Solaris 5.2 | Oracle 9.5i | Working Learning Environment |

### <Platform Name>

Repeat this section for each platform used to support the database tier in your architecture.

Platform Configuration

Describe in detail the configuration of this platform.

Disk Device Map

The worksheet below documents the disk device map on the  hardware platform designated as <Platform Name>.

| Device | Filesystem | Available Space |  |
| --- | --- | --- | --- |
| C0S0S0 | /u1 | 4,354 | MB |
| C0S0S1 | /u2 | 654 | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |

I/O Subsystem Configuration

Describe the configuration of the I/O subsystem for this platform.

## Application Tier

The application servers form the middle tier between the desktop clients and database servers. They provide load balancing, business logic, and other functionality.

|  | Attention: In installations that use multiple application servers, only one needs to run the Oracle Web Application Server software. |
| --- | --- |

### Forms Servers

The forms server is a specific type of application server that hosts the Oracle Forms Server engine.  The Oracle Forms Server is an Oracle Developer component that mediates between the desktop client and the Oracle Database Server, displaying client screens and causing changes in the database records based on user actions.  Data is cached on the forms server and provided to the client as needed, such as when scrolling through multiple order lines.  The forms server exchanges messages with the desktop client across a standard TCP/IP network connection.

|  | Suggestion: Load Balancing Among Forms Servers provides automatic load balancing among multiple application servers. In a load-balancing configuration, a single coordinator called the Metrics Server is on one application server. Metrics Clients located on the other application servers periodically send load information to the Metrics Server so it can determine which has the lightest load. When a client issues a request to download the Forms client applet, the Metrics Server provides the name of the least-loaded host for the applet to connect to. |
| --- | --- |

Update the table below to reflect your planned Forms server use at this data center or hosting facility.

The following Oracle Web Application (Forms) Server instances will be established to support the project team learning activities of the project:

| Platform / DNS | Platform O/S | Server Release | Metric | Forms Port | Forms Server Port | Function |
| --- | --- | --- | --- | --- | --- | --- |
| Sun E-950 (was1) | Solaris 5.2 | 2.5 | Server | 8000 | 9000 | Applications Server, Load Management Machine (Production) |
| Sun E-950 (was2) | Solaris 5.2 | 2.5 | Client | 8000 | 9000 | Applications Server (Production) |
| Sun E-950 (was3) | Solaris 5.2 | 2.5 | Client | 8000 | 9000 | Applications Server (Production) |

|  | Attention: Automatic failover capabilities are inherent in this load-balancing system. If an application server becomes unavailable for any reason, the Metrics Server ceases to route requests to the server until it comes back online. While the application server is offline, requests are routed to one of the other application servers. |
| --- | --- |

Oracle Applications File System

The Oracle Applications File system contains all of the forms and executables that execute of the applications tier of the architecture.

Owner of the File System

The owner of the Oracle Applications File System is: <Userid> (Example: applmgr)

Additional Forms Server Configuration Details

Below are additional configuration details for the Forms Server:

New Cartridge Configuration Settings

| Parameter | Value |
| --- | --- |
| Cartridge Name: | <Oracle SID> |
| Object Path: | $ORACLE_HOME/lib/f65webc.so |
| Entry Point: | form_entry |

Virtual Paths

| Parameter | Value |
| --- | --- |
| /Oracle SID | $ORACLE_HOME/lib |
| Name of DAD to be used: | <Oracle SID> |
| Protect PL/SQL Agent: | TRUE |
| Authorized Ports: | <Web Listener Port> |

Cartridge Configuration Screen Values

| Parameter | Value |
| --- | --- |
| baseHTML | $OA_HTML/afsampled.htm |
| serverPort | <Forms Port> |
| userid | APPS/APPS@${ORACLE_SID} |
| fndnam | APPS |

### Web Servers

The web server is another type of application server, which runs an HTTP listener. The HTTP listener (also called a web listener) is a component of an HTTP server, such as Microsoft Internet Information Server, or Netscape Enterprise Server.  This listener accepts incoming HTTP requests (or URLs) from desktop clients, via the web browser or appletviewer. These requests are either immediately processed—for example, by returning an HTML document—or are passed on to the Oracle Web Application Server, which also resides on the same platform.

The following Web Servers will be established to support the project team learning activities of the project:

Update the table below to reflect your planned Web server use at this data center or hosting facility.

| Server Name | Platform / DNS | Platform O/S | Server Release | UDP Port | Admin Port | Function |
| --- | --- | --- | --- | --- | --- | --- |
| LEARN | Sun E-950 (prod1) | Solaris 5.2 | 5.4 | 2649 | 8888 | Working Learning Environment |

Additional Web Server Configuration Details

Below are additional configuration details for the Web Server:

Virtual Directories

| File System | Directory Flag | Virtual Path |
| --- | --- | --- |
| $APPLTMP | NR | /OA_TEMP/ |
| $APPL_TOP/doc/doc/ | NR | /OA_DOC/ |
| $APPL_TOP/html/html/ | NR | /OA_HTML/ |
| $APPL_TOP/html/html/bin/ | CN | /OA_HTML/bin/ |
| $ORACLE_HOME/forms65/java/ | NR | /OA_JAVA/ |
| $ORACLE_HOME/forms65/java/oracle/apps/media/ | NR | /OA_MEDIA/ |

Java Cartridge Path

| Virtual Path | Application | Physical Path |
| --- | --- | --- |
| /OA_JAVA_SERV | JAVA | $ORACLE_HOME/forms65/java |

DAD Settings

| Parameter | Value |
| --- | --- |
| DAD Name: | <Oracle SID> |
| Database User: | APPS |
| Identified by: | APPS |
| Database User Password: | APPS |
| ORACLE HOME: | $ORACLE_HOME |
| Net8 Service: | <Oracle SID> |
| NLS Language: | American |

PL/SQL Cartridge Settings

| Parameter | Value |
| --- | --- |
| Name of PL/SQL Agent: | <Oracle SID> |
| Name of DAD to be used: | <Oracle SID> |
| Protect PL/SQL Agent: | TRUE |
| Authorized Ports: | <Web Listener Port> |

PL/SQL Virtual Path

| Virtual Path | Application | Physical Path |
| --- | --- | --- |
| /<Oracle SID>/plsql | PLSQL | $ORACLE_HOME/ows/6.0/bin |

### <Platform Name>

Repeat this section for each platform used to support the database tier in your architecture.

Platform Configuration

Describe in detail the configuration of this platform.

Disk Device Map

The worksheet below documents the disk device map on the  hardware platform designated as <Platform Name>.

| Device | Filesystem | Available Space |  |
| --- | --- | --- | --- |
| C0S0S0 | /u1 | 4,354 | MB |
| C0S0S1 | /u2 | 654 | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |
|  |  |  | MB |

I/O Subsystem Configuration

Describe the configuration of the I/O subsystem for this platform.

## Desktop Client Tier

The desktop client runs a Java applet using a Java-enabled web browser or appletviewer.  The applet sends user requests to the forms server and handles such responses as screen updates, pop-up lists, graphical widgets, and cursor movement. It can display any Oracle Applications screen and supports field-level validation, multiple coordinated windows, and data entry aids like lists of values.  A web browser or appletviewer manages the downloading and storage of the Forms client applet on each user’s desktop.  They also supply the Java Virtual Machine (JVM) that runs the Forms client applet.

|  | Security: Security features ensure that the forms server only accepts connections from "certified" Forms clients bearing the Oracle Applications signature. For additional security, all communication between the Forms client applet and forms server is encrypted using the RSA RC4 40-bit standard form of encryption. |
| --- | --- |

### Web Browsers

Below are the web browsers that will be supported by the project during deployment:

List Browsers: Name, OS, Version.

### Web Appliances

Web appliances are devices that are capable of supporting the presentation and execution of a Java applet.  These may be single purpose devices or mobile devices.  Below are the web appliances that will be supported by the project during deployment:

List web appliances: Name, Manufacturer, Model Number.

### Applet Viewers

Applet views are run time environments that run on an operating system and present and execute Java applets.  Below are the applet viewers that will be supported by the project during deployment:

List applet viewer: Name, OS, Version.

# Open and Closed Issues

Add open issues that you identify while writing or reviewing this document to the open issues section.  As you resolve issues, move them to the closed issues section and keep the issue ID the same.  Include an explanation of the resolution.

When this work product is complete, any open issues should be transferred to the project- or process-level Issue Log (Manage focus area) and managed using a project level Issue Form (Manage focus area).  In addition, the open items should remain in the open issues section of this work product, but flagged in the resolution column as being transferred.

## Open Issues

| ID | Issue | Resolution | Responsibility | Target Date | Impact Date |
| --- | --- | --- | --- | --- | --- |

## Closed Issues

| ID | Issue | Resolution | Responsibility | Target Date | Impact Date |
| --- | --- | --- | --- | --- | --- |