Project Management Plan (PMP)

September 29, 2016

Instructions for Using this Template

General Information

The Project Management Plan is NOT a legal document, and therefore, should not include any contractual terms or conditions.

Updating this Document

If you have a valid reason for making adjustments to this template, including reformatting or adding/deleting content, you may do so.

Feel free to remove complete sections from this PMP if they are not relevant for your project. For example, the Procurement Management Plan and Organizational Change Management Plan may not be relevant to your project, and therefore need not be included in the PMP.

Much of the content in this template is EXAMPLE content. Please replace/update/remove the example text as appropriate for your project.

Completing this Template

This template is scalable to the size of your project. The Project Management Plan template contains the following OUM template types of guidance:

Suggestions, advice and other important information appear in yellow note fields throughout the template.

<Highlighted Variables> - Highlighted Variables are designated with a character style of Highlighted Variable, with blue font and contained within angled less than and greater than brackets or chevrons (<   >). There can be many of these variables and each of these variables may appear more than once in the document, but there is only one substitution value for all occurrences. You should update these with text specific to your engagement. To substitute values for Highlighted Variables:

- Open your saved document.

Open the Find and Replace window.

Enter the Highlighted Variable name including the brackets in the Find what: box, for example <Company Long Name>.

Enter the replacement text in the Replace with: box.

Optionally, if you want to change the font from blue to black, with the cursor in the Replace with: box, select the Format option (bottom left of window), and choose Font….

In the Find Font pop-up window, select your font and click OK.

Select Replace, Replace All or Find Next and update the variables.

Repeat for each Highlighted Variable.

Non-Highlighted Variables (and sample data) are not designated with a special character style but are also contained within angled less than and greater than brackets or chevrons (<   >).  Generally, these are used for project-specific content that is different for each occurrence.  For the most part, replace these variables as you customize your document.

Please refer to the OUM Template User’s Guide, available for detailed instructions for working with OUM templates.

Deleting Instructions and Guidance

When you are finished editing your document:

Check that there are no variables left in your document. To find any variables that you have not updated, simply do a search using < or >.

Remove ALL yellow guidance notes. You can delete each note individually, but you can also use Search and Replace to remove the yellow notes:

- With your document open, open the Find and Replace window.

- Expand the Find and Replace window using the More>> button.

- Place the cursor in the Find what: field.

- Choose Format > Style.

- When the Find Style box opens, scroll through the list and select Note and click OK.

- Leave the Replace with: field blank.

- Select Replace, Replace All or Find Next to remove the yellow notes.

DELETE these Instructions.

Creating a PDF Document

Save the Word document as a pdf file for delivery to the customer.

OUM

Project Management Plan

<Company Long Name>

<Subject>

Author:	<Author>

Creation Date:	May 9, 2014

Last Updated:	September 19, 2016

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting the Office Button>Word Options>Advanced> and checking the Show bookmarks option in the Show document content region.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

7

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 23-Apr-15 | <Author> | Draft 1a | No Previous Document |

## Reviewers

| Name | Position |
| --- | --- |

## Distribution List

| Name | Location |
| --- | --- |

Contents

1	Document Control	iv

1.1	Change Record	iv

1.2	Reviewers	iv

1.3	Distribution List	iv

2	Introduction	1

2.1	Purpose	1

2.2	Project Description	1

2.3	Objectives	1

2.4	Project Approach	1

2.4.1	Methodology	1

2.4.2	Phases / Milestones	1

2.5	Regulatory Compliance	3

2.6	Related Documents	3

3	Scope Baseline	4

3.1	Purpose	4

3.2	Scope Description	4

3.3	Scope Acceptance Criteria	4

3.4	Exclusions	5

3.5	Constraints <Delete this section if there is a Contract. 
This section is for non-Contract projects.>	5

3.6	Assumptions <Delete this section if there is a Contract. 
This section is for non-Contract projects.>	5

4	Scope Change Management Processes	6

4.1	Purpose	6

4.2	Scope Verification	6

4.3	Requirements Management	6

4.4	Scope Change Control	7

5	Financial Management Plan	9

5.1	Purpose	9

5.2	Approach	9

5.3	Financial Tracking and Control	10

5.4	Invoice Processing	10

5.5	Reporting	10

6	Work Management Plan	11

6.1	Purpose	11

6.2	Workplan Management	11

6.3	Work Management	11

6.4	Reporting	12

7	Risk Management Plan	13

7.1	Purpose	13

7.2	Risk Management Flow	13

7.3	Risk Management Steps	14

7.4	Reporting	14

8	Issue Management Strategy	15

8.1	Purpose	15

8.2	Issue Management Flow	15

8.3	Issue Management Steps	16

8.4	Reporting	16

9	Problem Management Strategy	17

9.1	Purpose	17

9.2	Problem Management Flow	17

9.3	Problem Management Steps	18

9.4	Reporting	18

10	Staff Management Plan	19

10.1	Purpose	19

10.2	Approach	19

10.3	Project Organization Chart	19

10.4	Project Roles and Responsibilities	19

10.5	Staff Training Plan	19

11	Project Team Communication Plan	21

11.1	Purpose	21

11.2	Communication Matrix	21

11.3	Meeting Matrix	21

11.4	Escalation Process	22

12	Quality Management Plan	23

12.1	Purpose	23

12.2	Quality Objectives for the Project	23

12.3	Quality Control Plan	23

12.4	Quality Assurance Plan	23

12.5	Quality Management Tools and Techniques	24

13	Configuration Management Plan and Processes	25

13.1	Purpose	25

13.2	Configuration Management Items	25

13.3	Tools	25

13.4	Roles and Responsibilities	26

14	Infrastructure Management Plan	27

14.1	Purpose	27

14.2	Team Work Environment	27

14.2.1	Equipment	27

14.2.2	Materials	27

14.2.3	Software Tools	27

14.3	Technical Infrastructure	27

14.3.4	Cloud Environment	28

14.3.5	Technical Environment	28

14.3.6	Development Environment	28

14.3.7	Production Environment	29

14.3.8	Test Environment	29

14.3.9	<Other> Environment	29

15	Procurement Strategy and Process	30

15.1	Purpose	30

15.2	Procurement Requirements	30

15.2.1	Budget	30

15.3	Procurement Procedures	30

16	<Customer Name>’s Organizational Change Management Strategy	31

16.1	Purpose	31

16.2	Requirements	31

16.3	High-Level Organizational Change Management Events	32

16.4	High-Level Training Responsibilities	32

To update the table of contents, put the cursor anywhere in the table and press [F9].  To change the number of levels displayed, select the menu option Insert->Index and Tables, make sure the Table of Contents tab is active, and change the Number of Levels to a new value.

# Introduction

## Purpose

The purpose of the Project Management Plan is to document the governance for the <Project Name> project.

## Project Description

Include a brief description of the project, similar to that of a Project Charter. Include the purpose. Optionally, include the business justification for the project. Use the Contract and tasks, BT.020, Review and Confirm Business Case and BT.050, Review Contract with Customer.

## Objectives

Use task, BT.020, Review and Confirm Business Case to complete this section.

The objectives of this project are:

## Project Approach

This section should reflect what is discussed with the customer during the execution of task BT.060, Review Project Approach with Customer.

Replace/Update/Remove the content as appropriate.

### Methodology

The Oracle® Unified Method (OUM) will be used to manage and deliver this project.  The OUM Manage focus area will be used to manage the project and the Implement focus area will be used to deliver the project.

The OUM implementation architecture provides a rapid, adaptive, and business-focused, approach to Implementation.  These features are embodied within a framework that supports the complete software development and implementation lifecycle.

### Phases / Milestones

Delete either the On-Premise or Cloud table and customize the phases and descriptions of the retained table to fit your project.

The <Project Name> has the following phase/milestones:

| On-Premise |  |  |
| --- | --- | --- |
| Phase/Milestone | Description | Baseline Target Date |
| Inception / Lifecycle Objective | - Confirm business objectives. - Confirm project scope. - Staff and prepare project team. |  |
| Elaboration / Lifecycle Architecture | - Identify and validate architecture (i.e., the architecturally-significant requirements). - Identify key configuration decisions. - Prepare project environment. |  |
| Construction / Initial Operational Capability | - Prepare system for acceptance test and deployment. - Develop supporting documentation. - Prepare users for Transition. |  |
| Transition / System in Production | - Prepare users for Production. - Implement Production support infrastructure. - Deploy system into Production. |  |
| Production / Sign Off | - Address critical operational issues. |  |

| Cloud |  |  |
| --- | --- | --- |
| Phase/Milestone | Description | Baseline Target Date |
| Project Design | - Statement of work is reviewed and agreement with customer obtained. - Project plan (including planned releases) is completed and base lined for project planning and control. - Project budget is reviewed and finalized. - Project is appropriately staffed. - Conduct customer Kickoff Meeting. - Schedule workshops. - Define Functional Design/Configuration parameters. - Prepare Technical Designs. |  |
| Configure | - Perform initial setups in the non-production environment. - Conduct workshops to validate the configuration of standard functionality. - Load, reconcile and validate customer data. - Implement and validate integrations and extensions (only where essential to the business and does not compromise the integrity of the SaaS solution). - Prepare a Cutover Strategy. |  |
| Validate | - Apply adjusted setup changes to the non-production environment. - Load, reconcile and validate data loads. - Prepare users for validation. - Confirm solution to be migrated to Production. - Prepare for training (customer responsibility). - Conduct train-the-trainer sessions. |  |
| Transition | - Configure the production environment. - Migrate integrations and extensions to the production environment. - Load, reconcile and validate data loads in the production environment. - Conduct final validation review. - Verify production and operational readiness. - Begin production use of the system. |  |
| Realization | - Manage transition to steady-state operations. - Provide post-go live support. - Conduct a handoff to the ongoing customer relationship management team. - Validate that the project work products are complete. - Gain final sign-off. - Collect documents for reuse and retention. - Document lessons learned. - Close contract and processes. |  |

## Regulatory Compliance

If your project is subject to Regulatory Compliance, update the example. Add an Appendix with Compliance Management details as necessary and refer to it from this section.

If your project is not subject to any compliance, remove this section.

This project will follow the <Regulatory Reference, e.g., HIPAA, SOPs, etc. and any customer SOPs>. The Confidentiality Agreement and contract provide the detail on compliance obligations.

## Related Documents

List any related documents and either provide a link to them or describe where they can be found, e.g., in the Project Library.

Replace/update the list below as appropriate.

You may wish to refer to the following related documents:

Project Workplan

# Scope Baseline

Use task, SM.010, Define and Confirm Scope to complete this section.

## Purpose

The purpose of the Scope Baseline is to document the initial Scope Definition for the project by providing a concise summary of the project scope.

## Scope Description

If the project is governed by a contract, the contract defines the scope baseline.  Update the text as appropriate. Do not cut and paste the Contract Scope into the PMP.

Optionally, you can provide links to the Contract and Change Log. If you do not want to provide links, delete the bullets below.

If the project is NOT governed by a Contract, use task SM.010, Define and Confirm Scope to provide a description of the scope for the project and delete the content provided in the template.

The Baseline Scope for the project is defined in the Contract. The full project scope is the Baseline Scope from the Contract plus any approved Change Orders. Refer to the Contract and Change Log for details.

<Add Contract Link - Optional>

<Add Change Log Link - Optional>

## Scope Acceptance Criteria

If the project is governed by a contract, reference or provide a link to any bid materials and/or any contractual amendments for deliverable acceptance criteria.

If the project is not governed by a contract, e.g., internal project, use task, SM.010, Define and Confirm Scope to complete this section. If a Contract is in place, delete this section.

## Exclusions

Consider the following statement if the project is governed by a contract.

Replace/update/remove the statement as appropriate.

Anything not explicitly defined as in scope with the contract, is considered out of scope.

If the project is not governed by a contract, e.g., internal project, use task, SM.010, Define and Confirm Scope to complete this section. If a contract is in place, delete this section.

## Constraints <Delete this section if there is a Contract. This section is for non-Contract projects.>

If the project is not governed by a contract, e.g., internal project, use task, SM.010, Define and Confirm Scope to complete this section. If a contract is in place, delete this section.

## Assumptions <Delete this section if there is a Contract. This section is for non-Contract projects.>

If the project is not governed by a contract, e.g., internal project, use task, SM.010, Define and Confirm Scope to complete this section. If a contract is in place, delete this section.

# Scope Change Management Processes

Use task SM.020, Develop Scope Change Management Processes, to complete this section.

## Purpose

The purpose of the Scope Change Management Processes is to document the following project procedures for monitoring and controlling project scope:

Scope Verification

Requirements Management

Scope Change Control

## Scope Verification

Define the process or tools for how you will verify that work products and deliverables will be built as required, for example, if peer reviews or inspections will be used or if review workshops will be held, etc.

Replace/update/remove the example text as appropriate.

Project Deliverables and work products will be verified as follows:

Peer Reviews

Review Workshops

## Requirements Management

Describe the method for documenting and managing requirements. Use the following paragraph if the OUM MoSCoW List will be used.  Remove it and replace it if another technique will be used to manage requirements.

Replace/update/remove the example text as appropriate.

Requirements will be prioritized as Must, Should, Could and Won’t and managed using the OUM MoSCoW List. The MoSCoW technique provides a method for focusing on the relative importance of requirements. Once completed, this list drives development and sets expectations.  Refer to the OUM task, Prioritize Requirements (RD.045) for more information.

## Scope Change Control

Any modification to or deviation from the agreed scope, or changes the agreed time or cost are subject to the following procedure:

Update the flow for your project.  Use the PMP_RESOURCES.vsd or the PMP_RESOURCES.pptx available from the OUM SM.020 Task Overview. Be sure to update the roles for each box.

Update the steps to fit your project.  You could also decide to just use the diagram and add any additional information you deem appropriate.  Be sure to update the responsible roles in each step.

Replace/update/remove the example text as appropriate.

- <Responsible Role, e.g., Any Project Team Member, Team Lead, etc.> can identify and open a change request (CR) by completing the Change Request form.

- The <Responsible Role> is responsible for adding the CR to the Change Request Log.

The <Responsible Role, e.g., Team Lead or other appropriate responsible person> reviews the CR and evaluates the impact to the project and prepares a recommendation/response for the CR.  The response should also include the impact of not implementing the CR.

The <Responsible Role, e.g., Change Control Board (CCB) or other deemed responsible parties> approves or rejects the CR.

If rejected, the <Responsible Role> updates the Change Request Log and closes the CR.

If approved, the < Responsible Role > updates the Change Request Log appropriately.

If approved, < Responsible Role > works with <the Appropriate Department, e.g., Sales> to do whatever is required by their organization to move the CR forward (e.g., execute a contract amendment, etc.).

Once the CR is formally approved to move forward <contract amendment is executed or contract is signed or other appropriate organization internal approval is formalized>, <Responsible Role> updates the appropriate documents (e.g., Project Workplan, etc.) to implement the CR.

# Financial Management Plan

Use task, FM.020, Develop Financial Management Plan, to complete this section.

## Purpose

The purpose of the Financial Management Plan is to define how project finances will be monitored, managed and controlled to ensure that the project operates and completes within the approved budget.

## Approach

Provide a brief paragraph stating who is responsible for managing the budget and who can approve changes to the budget.

Replace/update/remove the example text as appropriate.

Refer to the Contract for initial funding information which represents the Budget Baseline.

The <Responsible Role, e.g., Consulting Project Manager, Customer Project Manager, Organization Name Project Manager, etc.> is responsible for managing and reporting on the project’s cost throughout the duration of the project. The <Responsible Role> is responsible for accounting for cost deviations and presenting the <Responsible Role, e.g., Project Sponsor> with options for getting the project back on budget. The <Responsible Role> has the authority to make changes to the project to bring it back within budget.

Include information on the level where costs will be managed (for example, activity, task, etc.), allowable variances and the corrective actions, etc. Include control thresholds, such as how much variance is allowed before corrective or preventive action needs to be taken. If you are using a customer-facing dashboard or stoplight rating system, what is considered green, yellow, and red?

Replace/update/remove the example text as appropriate.

Costs will be managed, monitored and controlled as follows:

Costs for the project will be managed at the <level, e.g., task, etc.>.

<Implementing Organization> consultants will enter their time and expenses promptly, in accordance with the procedures documented in the Orientation Guide (STM.040), and actuals will be compared to the established budgets to identify any variances.

## Financial Tracking and Control

Include tracking and control information that is appropriate for the customer.  Include how you will track performance, and at what level.

Replace/update/remove the example text as appropriate.

Financial performance will be tracked and controlled using the following indicators:

## Invoice Processing

This section details any Invoice Processing details. Include content to the extent appropriate for the customer and the PMP.

Replace/update/remove the example text as appropriate.

Time and expenses are invoiced to you monthly.

Hard copies will be mailed to the attention of:  <Customer Contact Name>.

A soft copy of the invoice will be emailed each month to: <Customer Project Manager Name>.

A summary of charges will be provided by <Level>.

We make every attempt to keep our billing of time current, however, occasionally late entries or adjustments may miss the month end cutoff and will appear in later months.

## Reporting

This section details how often you will report on the project finances, in what format, and to whom. This information should be consistent with information in the Project Team Communication Plan section.

Replace/update/remove the example text as appropriate.

The project’s cost performance will be presented and reviewed during the <frequency, e.g., weekly, monthly> project status meeting.

Financial performance metrics will be updated in the <frequency, e.g., weekly, monthly> status report and distributed each week to the management team.

# Work Management Plan

Use task, WM.020, Develop Work Management Execution and Control Processes and Policies to complete this section.

## Purpose

The purpose of the Work Management Plan is to establish project procedures for managing and monitoring all work performed on the project.

## Workplan Management

Provide Workplan Management governance details.

Replace/update/remove the example text as appropriate.

The project schedule has been defined, reviewed and confirmed in the Project Workplan using <Tool Name, e.g., MS Project, Primavera, etc.>.

We will track our progress for the duration of the project using the following process:

The <Responsible Role, e.g., Consulting Project Manager, Customer Project Manager, etc.> updates the Project Workplan on a weekly basis by entering the percent completion for each started task.

The <Responsible Role> uploads the updated Project Workplan to the project collaboration space.

## Work Management

Provide Work Management governance details.

Replace/update/remove the example text as appropriate.

The day-to-day project tasks will be managed using the <Tool Name>.

Tasks from the Project Workplan will be uploaded to the project task list and assigned to each project team member.

Team members will update their status by the close of business each <Day of the Week>.

<Responsible Role> will review the task list each week and follow up to ensure that updates have been entered and assist with resolving any issues that may be preventing the completion of past due tasks.

## Reporting

This section details how often you will report work progress, in what format, and to whom. This information should be consistent with information in the Project Team Communication Plan section.

Replace/update/remove the example text as appropriate.

The project’s work performance will be presented and reviewed during the <frequency, e.g., weekly, monthly> project status meeting.

Project Workplan status will be updated in the <frequency, e.g., weekly, monthly> status report and distributed each week to the management team.

# Risk Management Plan

Use task, RKM.010, Develop Risk Management Plan, to complete this section.

## Purpose

The purpose of the Risk Management Plan is to establish procedures for managing and monitoring risks during the project.

Risk is the possibility of an uncertain future outcome or condition, which if it occurs, has a positive or negative effect on a project’s objectives, which may be mitigated by pre-emptive action.

## Risk Management Flow

Update the flow for your project.  Use the PMP_RESOURCES.vsd or the PMP_RESOURCES.pptx available from the OUM RKM.010 Task Overview. Be sure to update the roles for each box.

We will use the following flow to track risks:

## Risk Management Steps

Update the steps to fit your project.  You could also decide to just use the diagram and add any additional information you deem appropriate. Be sure to update the responsible roles in each step.

Replace/update/remove the example text as appropriate

- <Responsible Role, e.g., Any Project Team Member, Team Lead, etc.> can identify a risk and complete the Risk Form.

The <Responsible Role> is responsible for adding the risk to the Risk Log.

The <Responsible Role> assigns the risk to a Risk Owner.

The Risk Owner analyzes the risk and evaluates if it is valid.  If it is not valid, the risk is closed and the Risk Log is updated.

If the risk is valid, the Risk Owner develops a Risk Mitigation Plan and the Risk Log is updated.

Periodically, the Risk Owner manages the risk by periodically reviewing the risk and the associated Risk Mitigation Plan and makes any necessary adjustments.

## Reporting

This section details how often will you report on risks, in what format, and to whom. This information should be consistent with information in the Project Team Communication Plan section.

Replace/update/remove the example text as appropriate.

The latest Risk Log will be presented and reviewed during the <frequency, e.g., weekly, monthly> project status meeting.

The latest Risk Log will be included in the <frequency, e.g., weekly, monthly> status report and distributed each week to the management team.

# Issue Management Strategy

Use task, IPM.010, Develop Issue Management Strategy, to complete this section.

## Purpose

The purpose of the Issue Management Strategy is to establish procedures for managing and monitoring issues during the project.

An Issue is an open concern or matter that is under discussion and could adversely impact the success of a project.

## Issue Management Flow

Update the flow for your project.  Use the PMP_RESOURCES.vsd or the PMP_RESOURCES.pptx available from the OUM IPM.010 Task Overview. Be sure to update the roles for each box.

We will use the following flow to track issues:

## Issue Management Steps

Update the steps to fit your project. You could also decide to just use the diagram and add any additional information you deem appropriate. Be sure to update the responsible roles in each step.

Replace/update/remove the example text as appropriate.

- <Responsible Role, e.g., Any Project Team Member, Team Lead, etc.> can identify and open an issue by completing the Issue form.

- The <Responsible Role> is responsible for adding the issue to the Issue Log.

- The <Responsible Role, e.g., Team Lead or other appropriate responsible person> reviews the issue and assigns the issue to the appropriate person.

- The Assignee determines if they can resolve the issue and if yes, resolves the issue.

- Once resolved, the Assignee updates the Issue Log and closes the issue.

- If the Assignee determines that they cannot resolve the issue, it is escalated for resolution through the Escalation Process. Refer to section 11.4 of the Project Team Communication Plan.

## Reporting

This section details how often will you report on issues, in what format, and to whom. This information should be consistent with information in the Project Team Communication Plan section.

Replace/update/remove the example text as appropriate.

The latest Issue Log will be presented and reviewed during the <frequency, e.g., weekly, monthly> project status meeting.

The latest Issue Log will be included in the <frequency, e.g., weekly, monthly> status report and distributed each week to the management team.

# Problem Management Strategy

Use task, IPM.020, Develop Problem Management Strategy, to complete this section.

## Purpose

The purpose of the Problem Management Strategy is to establish procedures for managing and monitoring problems during the project.

A Problem is a perceived variance between the expected and actual ability of an item to fulfill its defined purpose (for example, a software bug, consistent unexpected downtimes, a faulty design, service request, etc.).

## Problem Management Flow

Update the flow for your project. Use the PMP_RESOURCES.vsd or the PMP_RESOURCES.pptx available from the OUM IPM.020 Task Overview. Be sure to update the roles for each box.

We will use the following flow to track problems:

## Problem Management Steps

Update the steps to fit your project. You could also decide to just use the diagram and add any additional information you deem appropriate. Be sure to update the responsible roles in each step.

- <Responsible Role, e.g., Any Project Team Member, Team Lead, etc.> can identify and open a problem by completing the Problem form.

- The <Responsible Role> is responsible for adding the problem to the Problem Log.

- The <Responsible Role, e.g., Team Lead or other appropriate responsible person> reviews the problem and assigns it to the appropriate person.

- The Assignee determines if the problem should be closed for some reason (incorrectly reported, misunderstanding, etc.) and updates the Problem Log and closes the problem.

- If the Assignee determines the problem is valid, the Assignee fixes the problem.

- The problem is tested. If it passes, the Assignee updates the Problem Log and closes the problem.

- If the problem persists, it is fixed and retested until it passes testing. At that time, the Assignee updates the Problem Log and closes the problem.

- If the Assignee determines that they cannot resolve the issue, it is escalated for resolution through the Escalation Process. Refer to section 11.4 of the Project Team Communication Plan.

## Reporting

This section details how often will you report on problems, in what format, and to whom. This information should be consistent with information in the Project Team Communication Plan section.

Replace/update/remove the example text as appropriate.

The latest Problem Log will be presented and reviewed during the <frequency, e.g., weekly, monthly> project status meeting.

The latest Problem Log will be included in the <frequency, e.g., weekly, monthly> status report and distributed each week to the management team.

# Staff Management Plan

Use task, STM.020, Develop Staff Management Plan, to complete this section.

## Purpose

The purpose of the Staff Management Plan is to document the details of the project staff.  This includes:

Approach

Project Organization Chart

Project Roles and Responsibilities

Staff Training Plan

## Approach

This section should be updated with any governance-level details associated with project staff. It might include information on bringing staff on board, whether they are employees, or outside contractors. It might also describe how staff will be released after their part of the project is complete.

## Project Organization Chart

Insert the verified Project Team Organization Chart (STM.010), or preferably, refer to its location in the Project Library.

Refer to the Project Team Organization Chart (STM.010) in the Project Library.

## Project Roles and Responsibilities

Document the important roles and responsibilities for your project, or preferably, refer to the Project Roles and Responsibilities presentation (STM.020).

Refer to the Project Roles and Responsibilities presentation (STM.020) in the Project Library.

## Staff Training Plan

Update this section with any high-level staff training needs that are of an important enough consideration to include in the PMP, or preferably refer to the Staff Training Plan (STM.020) You might also highlight some staff training needs and also refer to the Staff Training Plan.

Refer to the Staff Training Plan (STM.020) in the Project Library.

# Project Team Communication Plan

Use task, CMM.020, Develop Project Team Communication Plan, to complete this section.

## Purpose

The purpose of the Project Team Communication Plan is to define the communication requirements for the project and how information will be distributed to ensure project success.

## Communication Matrix

Insert the Project Stakeholder Analysis (CMM.010), or preferably, refer to its location in the Project Library.

Refer to the Project Stakeholder Analysis (CMM.010) in the Project Library.

## Meeting Matrix

Update the table with your project meeting information.

Replace/update/remove the example text as appropriate.

| Meeting | Description | Freq | Attendees | Facilitator/ Format |
| --- | --- | --- | --- | --- |
| Steering Committee | Review of Progress against Key Milestones Resolution of key Risks and Issues Approval of Change Requests Review of Project Budget Review of Project Resources | Monthly |  | <Role or Name> <In Person, Web Conference, etc.> |
| Status Meeting | Communicate progress against scope, schedule, risks, issues, problems etc. | Weekly |  | <Role or Name> <In Person, Web Conference, etc.> |
| Team | Review of progress and issues Maintaining focus on project objectives and success criteria | Weekly |  |  |

## Escalation Process

# Quality Management Plan

Use task, QM.010, Develop Quality Management Plan, to complete this section.

Remove and sections as appropriate for your project.

## Purpose

The purpose of the Quality Management Plan is to describe how the project management team plans to meet the quality requirements of the project.

## Quality Objectives for the Project

Reference any organizational quality objectives and/or policies. Document quality objectives in terms of the overall project objectives.

This project has the following quality objectives:

## Quality Control Plan

Document the plan for controlling quality for key work products and/or project deliverables.

## Quality Assurance Plan

Quality Assurance is a periodic or ongoing evaluation of the project’s quality procedures with the objective of deciding whether the project’s work products are meeting the stated or implied needs of the project. Identify any project procedures that will be under quality review, any customer involvement in the review, any techniques (e.g., checklists) or activities, and the timing of the activities (e.g., Quality Reviews).

## Quality Management Tools and Techniques

Optionally, describe the quality tools and techniques that the project will use. This might also include Problem Reporting tools.

# Configuration Management Plan and Processes

Use task, CM.010, Develop Configuration Management Strategy and Processes, to complete this section.

## Purpose

The purpose of the Configuration Management Plan and Processes is to identify the items under Configuration Management, identify the associated plans that govern those items and document any Configuration Management tools to be used as well as any designated roles and their responsibilities.

## Configuration Management Items

The following items are under Configuration Management:

Use the following sections as appropriate for your project.

All Configuration Management information can be captured in the Plans outlined in the table.

Replace/update/remove the example table for your project.

| Category | Items | Governing CM Plan | Responsible Person / Role |
| --- | --- | --- | --- |
| Project Documents | - Deliverables - Work Products - Acceptance Certificates - Reports | See Documentation Management Plan (CM.030) in Project Library |  |
| Software | - Source Code - Application Setups - Database Configurations / Parameters - Installation Scripts | See Software Configuration Management Plan (CM.040) in Project Library |  |
| Software Releases | - Release 1 Documents - Release 2 Documents | See Software Release Management Plan (CM.050) in Project Library |  |
| Environment and Patches | - Development Environment - Production Environment - Test Environment - Stage Environment | See Environment and Patch Management Plan (CM.060) in Project Library |  |

## Tools

Update this section with any Configuration Management tools you will be using for your project. For example, SVN, Beehive Online, etc. Provide any other pertinent details, such as, Folder Structure, etc. You can also refer them to the associated CM plans for more details.

Replace/update/remove the example text as appropriate.

The Project Library is available on <Tool Name and link to library>.

## Roles and Responsibilities

If appropriate, document any pertinent information regarding special CM roles and responsibilities, e.g., if the project has a designated Configuration Management Group or CM Manager, etc.

It may also be appropriate to refer to the Project Roles and Responsibilities presentation (STM.020) in the Project Library.

Replace/update/remove the example text as appropriate.

Refer to the Project Roles and Responsibilities presentation (STM.020) in the Project Library for information on Configuration Management roles and responsibilities.

# Infrastructure Management Plan

Use task, IFM.010, Develop Infrastructure Management Plan, to complete this section.

Infrastructure Management is typically not included in a Cloud implementation.  Remove this section if it does not apply or use the Cloud Environment section below and remove the non-applicable sections.

## Purpose

The purpose of the Infrastructure Management Plan is to document the requirements, plans, activities and responsibilities associated with managing the components of the project infrastructure.

The project infrastructure has two main components, the Team Work Environment and the Technical Infrastructure.

## Team Work Environment

Use the following sections as appropriate for your project or remove the sections and add what is appropriate for your project.

Replace/update/remove any headings or example content.

The Team Work Environment includes the equipment, materials, software tools that support the project team directly.

### Equipment

### Materials

### Software Tools

## Technical Infrastructure

Update the following section for your Cloud project. If you are not doing a Cloud project, remove this section and update the following Technical Environment section:

### Cloud Environment

Project Environments

The project <process name> environment is located at <location> and consists of:

Access

The approach for granting access to the in-scope environments is as follows:

If you are not doing a Cloud project, remove the previous Cloud Environment section and update the following list based on the different environments that are necessary for your project.  Then include detail as appropriate for each environment. This section could be omitted, reference another document or you could provide some high-level details and reference a more detailed document in the Project Library. Choose your approach depending on your project. For example, a cloud-based project might require fewer details.

### Technical Environment

The Technical Infrastructure is composed of the hardware and software components that comprise and support the development and application environments planned for the project.

This project includes the following environments:

Development

Production

Test

<Other>

Update the listed environment sections as appropriate for your project.  Then for each environment section, define any details that you would like included in the PMP (for example, tools, languages, network, service-level, software, backup procedures, system administration, etc.)  Consider carefully what is appropriate for your PMP and what might be better included in a reference document.

### Development Environment

### Production Environment

### Test Environment

### <Other> Environment

# Procurement Strategy and Process

Use task, PCM.010, Develop Procurement Strategy and Process, to complete this section.

If there is no procurement information that needs to be shared with the customer, remove this section.

## Purpose

The purpose of the Procurement Strategy and Process is to document the requirements and project procedures for procuring any goods and/or services to support the project objectives.

It may be appropriate to refer to either the consulting organization’s and/or customer’s corporate policies and standard operating procedures.  If so update the following statement and remove other content as appropriate.

All procurements of goods and/or services will be done in accordance with <Consulting Organization Name>’s or <Customer Name>’s corporate policies and standard operating procedures.

## Procurement Requirements

List any procurement requirements and the associated budget.

The <Project Name> has the following procurement requirements:

### Budget

## Procurement Procedures

Provide the steps, responsibilities and approvals for procuring goods and services or refer to the appropriate corporate policies or standard operating procedures.

Replace/update/remove any headings or example content.

# <Customer Name>’s Organizational Change Management Strategy

Use task, OCHM.010, Understand Customer’s Organizational Change Management Strategy, to complete this section.

## Purpose

The purpose of the <Customer Name>’s Organizational Change Management Strategy is to document the details of addressing the people side of change management for the project. It provides the approach for preparing the people in the organization for the changes brought about by the project.

## Requirements

Choose the appropriate responsibility for organizational change management for your project from the following paragraphs and update the paragraph for your project and delete the remaining paragraph.

Organizational Change Management is beyond the scope of the project and is solely the responsibility of the <Company Name>.

<or>

The OUM Implement Organization Change Management process will be used to plan and develop the Change Management Roadmap and Communication Campaign as well as conduct the events identified.

<or>

You may want to include a section similar to the following even if you are not responsible for any Organizational Change Management items, just to include a statement that the customer is responsible for it.

<Responsible Organization, for example, consulting organization name> is responsible for the following Organizational Change Management items:

Replace/update/remove the example text as appropriate for your project.

- Project Awareness Presentation and Meeting

- Project Updates Presentations and Meetings

- Go Live Notifications and Meetings

- Post Go Live Recap Presentation and Meeting

## High-Level Organizational Change Management Events

If appropriate for you project, update the example table.  If not, remove this section.

| Event | Agenda | Timing | Audience | Issued By |
| --- | --- | --- | --- | --- |
| Project Awareness | Strategic Importance of the Project Overview of Scope Anticipated System Benefits Introduction of Project Team Request for Support and Compliance | Kickoff Meeting | All Hands | Executive Sponsor Project Owners Customer Project Manager |
| Project Updates | Project Progress Communication of Critical Dates Decisions Made, Anticipated Key Changes | Bi-weekly after Kickoff | Impacted Business Areas | Customer Project Manager |
| Go Live Notification | Confirmation of Go Live Date Communication of Key Cut Off Dates Temporary Processes Needed During Transition Expectations of Possible Temporary Inefficiencies | Post-Production Readiness Review | Impacted Business Areas External Partners | Customer Project Manager |
| Post Go Live Recap | Project Accomplishments Motivation to Embrace New Processes Project Team Accolades | 2 Weeks Post Go Live | All Hands | Project Owners Customer Project Manager |

## High-Level Training Responsibilities

It may be appropriate to provide some high-level details on who is responsible for Training and how it will be accomplished.  If so, update this section for your project.  If not, remove this section.

If the customer is responsible for all training.  You may just want to include that statement.

<Responsible Organization, for example, customer or consulting organization> is responsible for end-user training. The Training Strategy follows:

Interactive familiarization workshops combined with hands-on participation in configuration, data migration, and testing will inherently result in the sharing of information to the members of your project team, resulting in high performing ‘super users’.

Organized training will be conducted by <Training Organization, e.g., Oracle University>.

End-user training for key business areas will be defined at completion of the Training Plan as defined in the Project Workplan.

<Responsible Organization> is responsible for the creation of training material.

<Responsible Organization> is responsible for end-user training.