<Customer Name>

<Project Name>

| For period: | <DD-MMM-YY to DD-MMM-YY> |
| --- | --- |
| Submitted by: | <Team Member Name> |
| Distribution: | <All recipients of the Status Report> |

| Status Item | Current Status | Prior Status | Comment |
| --- | --- | --- | --- |
| Overall Project Status | Green | Yellow |  |
| Scope | Green | Red | An indicator as to whether or not the project is still working to a defined and approved scope. Unsigned CR’s would usually drive this stoplight to a red condition. Unapproved Functional Requirements Specification may indicate yellow or red status. |
| Schedule | Green | Green | An indicator as to how close to schedule your project is tracking. |
| Financial | Red | Yellow | Is the budge finalized? Is your project tracking to the budge? If you are working in WAR status this should be Red. |
| Project Risks | Green | Yellow | Are there any significant risks that cannot be mitigated or are there risks without mitigation and action plans? |
| Project Issues | Yellow | Green | Are there any significant issues which have not been resolved and are impacting the conduct of the project? |
| Staffing | Yellow | Yellow | Are there staffing issues? Are all open slots filled? |

Executive Summary:

Financials

|  | Budget | Actual | %Complete | EAC |
| --- | --- | --- | --- | --- |
| Labor |  |  |  |  |
| Expense |  |  |  |  |
| Total |  |  |  |  |

Budget and actual $$, feel free to add columns for hours if needed. EAC is “Estimate At Complete” – the important criteria here is, are there enough hours and $$ left in the budge to complete the project? If there is not, then what is the cause? Scope creep, mis-estimated level of effort, etc.? Is there a need for a Change Request?

Summary of Risks, Issues, Problems, Action Items and Change Requests

|  | Outstanding From Last Period | Closed this Period | New this Period | Outstanding |
| --- | --- | --- | --- | --- |
| Risks | 3 | 2 | 1 | 2 |
| Issues | 10 | 2 | 5 | 13 |
| Problems | 2 | 0 | 0 | 2 |
| Action Items | 15 | 12 | 10 | 13 |
| Change Requests | 3 | 0 | 0 | 3 |
| Total | 33 | 14 | 16 |  |

Key Decisions This Period:  Use this space to document any important decisions made this period.

Status to Plan This Period:  What major activities/tasks were planned for this period? This should NOT be all of the tasks from your project workplan. If the “Planned This Period” is something like “Begin Design Work” a status might be “Complete” – not signifying completion of design but that you have began design as planned. “Planned Next Period” might be “continue with design” and status might be “In Process” etc.

| Planned This Period | Date Due | Status |
| --- | --- | --- |

Planned Next Period

| Planned Next Period | Date Due |
| --- | --- |

Major Activities

| Activity Description | Target |  | Actual |  | Status |
| --- | --- | --- | --- | --- | --- |
|  | Start | End | Start | End |  |

Key Risks  Should be limited to the top 5 risks.

| Risk # | Description | Probability | Impact | Response | Action | Due Date | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |

Key Issues  Should be limited to the top 5 issues.

| Issue # | Description | Action | Owner | Due | Impact | Status |
| --- | --- | --- | --- | --- | --- | --- |

Change Requests  In process Change Requests left on the report until one week after final disposition.

| # | Description | Justification | Status | Cost | Schedule | Notes |
| --- | --- | --- | --- | --- | --- | --- |

|  |  |  | Color Key |  |
| --- | --- | --- | --- | --- |
| Oracle Consulting Project Manager | Date |  | Green | Strong probability item will meet dates and acceptable quality. |
|  |  |  | Yellow | Good probability item will meet dates and acceptable quality. Schedule, resource or scope changes may be needed. |
| Received by Customer (Title) | Date |  | Red | Probability that item will NOT meet dates with acceptable quality without changes to schedule, resources and/or scope. |