## Slide 2: Instructions
This document contains example resources that you can copy and customize for your Project Management Plan (PMP).
You can copy the items into a Word PMP or a Presentation PMP.

## Slide 3: Scope Management – Change Management
1. Create Suggested Change Request (CR)
3. Evaluate Impact to Effort and Timeline
5. Update Log and Close Request
7. Draft and Execute Contract Change Order
8. Update Project Documents (Workplan, etc.)
4. Approved?
Yes
No
Role
(e.g., Any Project Team Member, Team Lead, PM, etc.)
Role (e.g., Team Lead)
Role (e.g., Project Owners, CCB
Role
2. Add to Log
6. Update Log
Role
Role
Role
Role

## Slide 4: Risk Management – Flow
1. Identify Risk
(Risk Form)
3. Assign Risk
4. Update Log and Close Risk
5. Develop (Review) Risk Mitigation Plan
6. Manage (Review) Risk
Yes
No
2. Add to Log
4. Valid
5. Update Log
4. Analyze Risk
4 & 6. Update Log
Risk Owner
Role
(e.g., Any Project Team Member, Team Lead, PM, etc.)
Role
Role
Role
Risk Owner
Risk Owner

## Slide 5: Issue Management – Flow
1. Raise Issue
(Issue Form)
3. Assign
6. Follow Escalation Process
5. Track Issue to Completion
5. Update Log
Yes
No
4. Resolvable?
2. Add to Log
Role
(e.g., Any Project Team Member, Team Lead, PM, etc.)
Role (e.g., Team Lead)
Assignee
Role
Assignee
Assignee

## Slide 6: Problem Management – Flow
1. Raise Problem
(Problem Form)
3.Assign
8. Follow Escalation Process
6. Test Passed?
Yes
No
4&5. Problem Fixed?
2. Add to Log
6. Update Log and Close
Yes
7. Start Again
4. Update Log and Close
Resolved
Role
(e.g., Any Project Team Member, Team Lead, PM, etc.)
Role (e.g., Team Lead)
Assignee
Assignee
No
Role
Assignee
Assignee
Assignee

## Slide 7: Escalation Process
Team Lead
Project Manager
Executive Sponsor
Project Owner
Team Lead
Executive Sponsor
Project Manager
Project Owner
Customer Logo
Consulting Logo