OUM

Project Start Up Checklist

<Company Long Name>

<Subject>

When this template is completed, delete all the yellow notes as follows:

1. With your document open, open the Find and Replace window.
2. Expand the Find and Replace window using the More>> button.
3. Place the cursor in the Find what: field.
4. Choose Format > Style.
5. When the Find Style box opens, scroll through the list and select Note and click OK.
6. Leave the Replace with: field blank.
7. Select Replace, Replace All or Find Next to remove the yellow notes.
8. Repeat using the Note Wide style if there are any landscape sections that contain wide yellow notes.

Please refer to the OUM Template User’s Guide for detailed instructions for working with OUM templates.

Author:	<Author>

Creation Date:	May 9, 2014

Last Updated:	January 11, 2016

Document Ref:	<Document Reference Number>

Version:	DRAFT 1A

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting Tools->Options…View and checking the Bookmarks option in the Show region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

To add additional approval lines, press [Tab] from the last cell in the table above.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

4

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |
| 9-May-14 | <Author> | Draft 1a | No Previous Document |

## Reviewers

| Name | Position |
| --- | --- |

Contents

1	Document Control	iii

1.1	Change Record	iii

1.2	Reviewers	iii

2	Project Start Up Checklist	1

To update the table of contents, put the cursor anywhere in the table and press [F9].  To change the number of levels displayed, select the menu option Insert->Index and Tables, make sure the Table of Contents tab is active, and change the Number of Levels to a new value.

# Project Start Up Checklist

Collect and compile all existing project documentation.

Review artifacts from prior projects for information relevant to the current project, particularly if an Envision engagement was recently performed.

Select and acquire Project Start Up team.

Brief Project Start Up Team.

Perform initial facilities assessment.

Draft Project Management Framework.

Prepare initial draft of project standards.

Define the Project Documentation Management Plan with control procedures.

Develop the team time entry and task status reporting processes and tools.

Draft the initial version of the Project Orientation Guide.

Identify initial list of project stakeholders.

Meet with the customer project manager, project sponsor, and any third-party project managers.

Create document repository structure and procedures.

Review the team time entry and task status reporting procedures with the customer project manager for approval.

Develop and conduct workshop with the customer and any third parties to define project roles and responsibilities.

Conduct training on team time entry and task status reporting procedures.

Schedule the initial Project Steering Committee (Board) meeting.

Develop and issue procedures for Issue Management, Scope Change Management, and Problem Management.  Update the Project Management Framework to contain these procedures.

Prepare initial draft of the Project Approach document.

Draft the initial work plan for the project, including the iteration plan for the first iteration of Inception plus an initial draft of the Implementation Plan.

Prepare a draft of the Invoicing Process.

Document the role of the Project Steering Committee (Review Board).

Review the document repository structure and procedures with the customer.

Present and review the invoicing procedures to the customer for approval.

Conduct the initial Project Steering Committee (Review Board) meeting providing the initial Progress Report and the Steering Committee Role.

Collect and review Week One Time sheets.

Present and review Project Approach document to customer and request approval.

Review the processes for Issue Management, Change Control, and Problem Management with the customer and request approval.

Create profitability tracking spreadsheets.

Review the first week’s time sheets with the customer.

Update the project workplan for progress and changes.

Conduct a review of the original bid document with the project team.  Resolve any anomalies.

Collect and Review Week Two Timesheets.

Review the Invoicing Process with the customer and request approval.

Schedule regular Project Steering Committee Meetings and gain approval from the customer.

Determine resource requirements.

Prepare the final version of the Project Orientation Guide.

Prepare a draft of the monthly reports and review with the customer for approval.

Collect and review Week Three Timesheets.

Conduct review of the Project Management Plan by the project team.

Develop content and schedule the Project Kickoff Meeting.  Obtain approval from the customer.

Establish dates for Project Healthchecks, audits, and Knowledge Management reviews.  Include all of these in the project WBS.

Review the Project Management Plan with the customer for approval.

Distribute the Project Orientation Guide.

Conduct the Project Kickoff Meeting.

Collect and review Week Four Timesheets.

Publish the Project Management Plan.

Review initial invoice with the customer.

Conduct the first Project Review.